# Agency Overview

The Metropolitan Transportation Authority New York City Transit (NYCT) operates one of the largest public transportation systems in the world.  The Metropolitan Transportation Authority (MTA), the parent corporation of New York City Transit, is a New York State public authority responsible for coordinating and implementing a mass transportation program for New York City and seven adjacent counties.  The MTA operates five agencies: New York City Transit, Long Island Rail Road, Metro North Rail Road, Bridges and Tunnels, and Long Island Bus.

The New York City subway system operates on more than 700 miles of track in over 238 directional route-miles serving the boroughs of Manhattan, the Bronx, Queens, and Brooklyn.  The Staten Island Rapid Transit Authority (SIRTOA) operates a 14-mile rapid transit line linking 22 communities and the Staten Island-Manhattan Ferry service.  The Authority's bus system, including the newly created MTA Bus, serves all five boroughs.  On average, the combined transit (6,200 subway cars) and bus systems (5,600 buses) transport over 2.3 billion riders annually.

Capital expenditures for the NYCT are coordinated by the MTA. NYCT's capital program includes major infrastructure improvements to subway stations (for example, track and signal replacements and upgrading of security), modernization of subway stations, major equipment replacements and the implementation of an Automated Fare System.

# Current Budget Summary

The January 2007 Capital Commitment Plan includes $352.2 million in Fiscal 2007-2010 for the Transit Authority in City and Non-City funds. This represents less than one percent of the City’s total $46.9 billion January Plan for Fiscal 2007-2010. The agency's January Commitment Plan for Fiscal 2007-2010 is 36.9 percent less than the $558.1 million September Commitment Plan, a decrease of $205.9 million. This reduction is primarily due to the elimination of $186 million from the January Commitment Plan of Non-City funds earmarked for bus purchases. The Plan also contains a reduction in City funds of $41.3 million and an increase in Non-City funds of $30.2 million for the Number 7 Subway Line extension.

Over the past five years, the Transit Authority has committed on average only 54.5 percent of its annual capital plan.  Therefore, it is assumed that a large portion of the agency's Fiscal 2007 Capital Plan will be rolled into Fiscal 2008, thus greatly increasing the size of the Fiscal 2008-2011 Capital Plan. Since adoption last June, the Capital Commitment Plan for Fiscal 2007 has decreased from $290.2 million to $92.1 million, a decrease of $198.1 million or 68.3 percent.

Currently, NYCT's appropriations total $332.2 million in City funds for Fiscal 2007.  These appropriations will finance the NYCT's $59.9 million city-funded Fiscal 2007 capital commitment program.  The agency has over four times more funding than it needs to meet its entire capital commitment program for the current fiscal year. Projects funded in the Plan for Fiscal 2007 include various transit construction projects for $4 million, track and rail reconstruction projects for $35 million, and $20.1 million for bus replacement.

The Transit Authority's capital commitments for the last five years are shown below:

| FIVE YEAR HISTORY – CAPITAL BUDGET ($ in millions) |
| --- |
|  | FY02 | FY03 | FY04 | FY05 | FY06 |
| CITY | 6 | 521 | 80 | 180 | 83 |
| NON-CITY | 0 | 0 | 0 | 0 | 0 |
| TOTAL | 6 | 521 | 80 | 180 | 83 |

The Adopted Four-Year Capital Plan is shown below:

| ADOPTED CAPITAL BUDGET – SEPTEMBER 2006 ($ in millions) |
| --- |
|  | FY07 | FY08 | FY09 | FY10 | FY’s 07-10 |
| CITY | 104.2 | 81.1 | 89.0 | 90.0 | 364.3 |
| NON-CITY | 186.0 | 7.8 | 0 | 0 | 193.8 |
| TOTAL | 290.2 | 88.9 | 89.0 | 90.0 | 558.1 |

The Preliminary Four-Year Capital Plan is shown below:

| PRELIMINARY CAPITAL PLAN – JANUARY 2007 ($ in millions) |
| --- |
|  | FY07 | FY08 | FY09 | FY10 | FY’s 07-10 |
| CITY | 59.9 | 81.1 | 89.0 | 90.0 | 320.0 |
| NON-CITY | 32.2 | 0 | 0 | 0 | 32.2 |
| TOTAL | 92.1 | 81.1 | 89 | 90 | 352.2 |

# PRELIMINARY BUDGET ISSUES:

- 2005-2009 MTA Capital Program. The Capital Program Review Board (CPRB) approved a $21.1 billion 2005-2009 capital program in July of 2005 and subsequently, an updated version in March of 2006. The capital program shows increased funding of $140 million primarily new federal funding for the MTA Bus. However, this increase will be offset by approximately $99 million in reductions to the core program proposed by the MTA in an amendment that will reflect the transfer of funds to ongoing projects in the 2000-2004 Capital Program that have experienced cost increases. Overall, when compared to the July 2005 CPRB approved plan, the amended CPRB approved program totals remain largely unchanged.

CAPITAL BUDGET SUMMARY

2005-2009 MTA Capital Program Amendment ($ in millions)

|  | January 06 Approved | December 06 Amendment | Variance |
| --- | --- | --- | --- |
| Core Capital Programs |  |  |  |
| New York City Transit | $11,301.1 | $11,219.5 | ($81.6) |
| Long Island Rail | 2,176.0 | 2,169.9 | (6.1) |
| Metro-North Rail Road | 1,383.1 | 1,375.5 | (7.6) |
| CPRB Core Subtotal | $14,860.2 | $14,764.9 | ($95.2) |
| Security Program | 495.0 | 495.0 | 0.0 |
| Interagency | 159.1 | 155.4 | (3.7) |
| Core & Security Subtotal | $15,514.2 | $15,415.3 | ($98.9) |
| ESA/SAS/JFK Link | 2,475.0 | 2,475.0 | 0.0 |
| Total 2005-2009 CPRB Program | $17,989.2 | $17,890.3 | ($98.9) |
| City #7 Line Extension | 1,990.0 | 2,100.0 | 110.0 |
| Bridges and Tunnels | 1,167.9 | 1,202.1 | 34.2 |
| MTA Bus | 138.2 | 138.2 | 0.0 |
| TOTAL | $21,285.3 | $21,330.6 | $45.3 |

Source: Metropolitan Transportation Authority

## New York City Transit

- For the NYCT, the proposed amended 2005-2009 Capital Plan would commit $11.2 billion in core programs, a decrease of $82 million from the $11.3 billion approved by the Board in January 2006. These funds would provide for the purchase of 959 state-of-the-art new subway cars, 1,122 low-emission buses, 951 paratransit vehicles and the rehabilitation of the 86th Street station in Bay Ridge, Brooklyn among others.

MTA-NYCT 2005-2009 Capital Program by Investment Category

($ in millions)

|  | January 06 Approved | December 06 Amendment | Variance |
| --- | --- | --- | --- |
| Subway Cars | $1,804.6 | $1,804.6 | $0.0 |
| Buses | 834.0 | 846.7 | 12.7 |
| Passenger Stations | 1,655.1 | 1,665.0 | 9.9 |
| Tracks | 1,141.7 | 1,156.2 | 14.5 |
| Line Equipment | 963.5 | 940.5 | (23.0) |
| Line Structures | 626.9 | 606.6 | (20.3) |
| Signals & Communications | 1,882.5 | 1,736.7 | (145.7) |
| Power | 584.8 | 499.2 | (85.5) |
| Shops | 289.6 | 306.0 | 16.4 |
| Yards | 272.1 | 264.1 | (8.0) |
| Depots | 612.7 | 591.2 | (22.0) |
| Service Vehicles | 113.5 | 118.9 | 5.4 |
| Miscellaneous | 434.2 | 598.7 | 164.5 |
| Staten Island Railway | 85.9 | 85.1 | (0.8) |
| NYCT TOTAL | $11,301.1 | $11,219.5 | ($81.6) |

Source: Metropolitan Transportation Authority

### Expansion Projects

- Number 7 Line Extension. The Plan will invest $2.1 billion in the Number 7 Line Westside extension over five years. This project will extend the Number 7 line west from Times Square and then south along 11th Avenue, and will include a new station at 34th Street and 11th Avenue. Design work is funded through the City’s capital budget; however, all construction for the Number Seven Line extension will be funded by the City through a local development corporation called the Hudson Yard Infrastructure Development Corporation (HYDC).  The funding arrangement calls for the project to be paid for, in part, with revenues from the Hudson Yard Development district and with revenues appropriated from the City’s general revenue funds. In November 2006, the City, in a memorandum of understanding with the MTA, agreed to increase by $100 million it’s funding for the Number 7 Line extension project bringing total funding for this project to its current level of $2.1 billion.

- SAS/ESA/JFK Expansion. The amended 2005-2009 Capital Plan continues funding of only $2.5 billion for the Second Avenue Subway (SAS), the East Side Access (ESA), and JFK rail link projects, even though the Board estimated the need for these projects to be $7.9 billion.  However, according to the MTA, adjustments to each of these budgets will be made when the federal funding package for ESA and SAS are finalized, starting with the anticipated receipt of federal funding for the ESA in early 2007.

- Security Program. In the 2005-2009 amended Capital Budget, the security program budget and program objectives remain unchanged at $495 million, except for proposed change in funding source. The Plan originally approved by the CPRB assumed full federal funding for the security program. In the amended Plan, the Authority will use $141 million in Bridges and Tunnels bonds and cash to replace anticipated federal funds for critical security needs for the MTA Bridges and Tunnels. Since December 2005, the MTA has secured a total of $3.35 million in Department of Homeland Security funding. Of that amount, $350,000 is for the MTA police and $3 million is for an MTA-wide Incident Management Training program.