Plain Language Summary

Current Introduction Number:

Int. No. 1105

Prime Sponsors:

By Council Members Brooks-Powers, Won and Hanif

Bill Title:

A Local Law to amend the administrative code of the city of New York, in relation to tracking progress made towards the requirements of the streets master plan

Bill Summary:

This plain language summary is for informational purposes only and does not substitute for legal counsel. For more information, you should review the full text of the bill, which is available online at legistar.council.nyc.gov.

This bill would require the Department of Transportation, upon submission of its annual streets plan update, to post on its website a description of all projects planned for that year that will contribute to the requirements of the streets master plan, and the contribution each project will make to those requirements. The Department would also be required to provide monthly updates on the progress of each project including their current status, the actual and estimated start and completion dates, community board presentations if applicable, project funding, and whether any delays or cost overruns have occurred.

Effective Date:

270 days after it becomes law

Legislative Impact:

☐ Agency Rulemaking Required: Is City agency rulemaking required?

☐ Report Required: Is a report due to Council required?

☐ Sunset Date Included: Does the legislation have a sunset date?

☐ Council Appointment Required: Is an appointment by the Council required?

☐ Other Appointment Required: Are other appointments not by the Council required?

Note: In the full bill text online at legistar.council.nyc.gov, language in proposed consolidated laws that is enclosed by [brackets] would be deleted, and language that is underlined would be new. Language in proposed unconsolidated laws, in contrast, will not have brackets or underlining because it would be entirely new. Consolidation means that the law is placed in the New York City Charter or Administrative Code.

Session 13

LS# 13516

MC

8/23/2024 10:56am