Committee on Public Housing Staff

Connor Mealey, Counsel

Jose Conde, Senior Policy Analyst

Charles Kim, Policy Analyst

Dan Kroop, Senior Financial Analyst

Nicholas Montalbano, Senior Data Scientist

Christopher Zawora, Data Scientist

THE NEW YORK CITY COUNCIL

BRIEFING PAPER OF THE LEGISLATIVE DIVISION

Andrea Vazquez, Legislative Director

Bradley Reid, Deputy Director, Infrastructure Division

COMMITTEE ON PUBLIC HOUSING

Hon. Chris Banks, Chair

October 31, 2024

OVERSIGHT – NYCHA’s HUD Agreement and Ongoing Federal Monitorship

INTRODUCTION

On October 31, 2024, the Committee on Public Housing, chaired by Council Member Chris Banks, will hold an oversight hearing titled “Oversight — NYCHA’s HUD Agreement and Ongoing Federal Monitorship.” At the hearing, the Committee expects to hear testimony from the New York City Housing Authority (“NYCHA”) about the work NYCHA has done and plans to do to meet its obligations under its agreement with the United States Department of Housing and Urban Development (“HUD”). The Committee also expects to hear testimony from the new federal monitors appointed to oversee NYCHA on their experience thus far and their assessments for the future. Other witnesses invited to testify include NYCHA residents, advocates, and other interested parties.

BACKGROUND

NYCHA Public Housing

Former NYC Mayor Fiorello La Guardia created NYCHA in 1934 to replace dilapidated tenements using funds from The New Deal, three years before the Housing Act of 1937 established public housing nationwide. NYCHA originally served two purposes: (1) to provide low-cost housing for middle-class, working families temporarily unemployed due to the Great Depression; and (2) to bolster the lagging economy by creating jobs for the building trades. Later, NYCHA’s purpose evolved into providing safe, decent housing for families with the lowest incomes.

As of September 2024, NYCHA serves 248 developments containing 155,814 units home to 306,321 authorized residents in the conventional public housing program (“Section 9”), along with 87 developments which have been converted to the Permanent Affordability Commitment Together (“PACT”) program, containing 21,751 units home to 41,475 authorized residents. PACT is NYCHA’s implementation of the federal Rental Assistance Demonstration (“RAD”) program. Through the Section 8 voucher program created by the United States Housing and Community Development Act of 1978 (“Section 8”), NYCHA serves an additional 104,112 families in renting units in the private market.

Starting in late 2023 with Nostrand Houses in Brooklyn, some NYCHA developments have been voting on whether to remain in conventional public housing, move to the PACT program, or join the newly-created Public Housing Preservation Trust (“Trust”). Joining the Trust would keep the developments under NYCHA management while moving the developments to project-based Section 8 funding.

Investigations into Mismanagement and Housing Conditions at NYCHA

In the past 15 years, NYCHA has been subjected to several lawsuits, oversight, or investigations by various entities, including legal service providers, HUD, federal prosecutors, state lawmakers, and the City Council. These lawsuits and investigations have focused on NYCHA’s longstanding issues with mismanagement and housing conditions. Among these was a lengthy investigation of NYCHA conditions that was conducted by the United State Attorney’s office of the Southern District of New York (“SDNY”).

On June 11, 2018, SDNY simultaneously filed a complaint and submitted a proposed consent decree between themselves, NYCHA, and the City of New York to a federal district court. In the decree, NYCHA made several admissions regarding: (1) inaccurate statements to HUD; (2) lead paint issues; (3) mold growth; (4) inadequate heating; (5) malfunctioning elevators; (6) pest infestations; (7) work order backlogs; and (8) HUD inspection failures. It proposed appointing a monitor to oversee improvements and required the City to allocate $1.2 billion of additional capital funding over the next five years, and $200 million annually until all issues were resolved and the consent decree was no longer necessary.

The district court dismissed the proposed consent decree, citing concerns about its potential effectiveness. The court raised concerns about NYCHA’s indeterminate obligations, and what mechanisms existed to effectively address noncompliance, given its history. Additionally, the court noted that the City’s funding “pale[d] in comparison” to NYCHA’s unmet capital needs, and that HUD had abdicated its remedial responsibilities. The decree was ultimately rejected due to “fatal procedural flaws,” including unclear relief and enforcement mechanisms.

NYCHA AND HUD AGREEMENT

Scope of the NYCHA/HUD Agreement

On January 31, 2019, HUD entered into an agreement with SDNY, NYCHA and the City. The NYCHA/HUD Agreement (“the Agreement”) aims to address NYCHA’s physical conditions, ensure NYCHA’s compliance with federal law, reform its management structure, and enhance cooperation and coordination between HUD, NYCHA, and the City. The Agreement was made under HUD’s authority and, unlike the earlier consent decree, was not subject to court approval. The Agreement mandates the appointment of an independent monitor (the “Monitor”), responsible for issuing reports on NYCHA’s performance under the Agreement, engaging NYCHA stakeholders regarding matters related to the Agreement, and collaboratively preparing an “organizational plan” setting out the changes to be made to NYCHA’s “management, organizational, and workforce structure (including work rules), and overarching policies.”

The Agreement establishes specific standards and deadlines for NYCHA in a number of areas, outlining the necessary policies and actions to meet these standards. These requirements are binding, with the Monitor required to submit quarterly progress reports. NYCHA can request modifications to the requirements, subject to the approval of the Monitor, HUD, SDNY, and the U.S. Environmental Protection Agency (“EPA”). NYCHA is also required to create ‘Action Plans’ that outline policies and practices to fulfill its obligations, which must be approved by the Monitor.

If the Monitor finds that NYCHA has failed to substantially comply with the Agreement, they may remedy noncompliance by allocating or reallocating personnel and resources. To conclude the Agreement successfully, NYCHA must demonstrate compliance with its obligations for at least 12 months while adhering to applicable laws.

The Two Independent Federal Monitors Under the HUD Agreement

On February 21, 2019, HUD appointed former prosecutor Bart Schwartz as the first federal monitor for NYCHA. During his monitorship, which spanned five years, Mr. Schwartz collaborated with NYCHA on action plans covering a range of topics—including lead, heating, pests and waste, elevators, and mold—and issued 13 quarterly reports, as well as a number of other reports on a variety of issues.

On February 28, 2024, HUD appointed a new monitorship team, led by Neil Barofsky and Matthew Cipolla of Jenner & Block LLP (hereinafter, the “Monitors”). In their inaugural report, issued on August 21, 2024, the Monitors noted that NYCHA has made meaningful progress but has also failed to meet several important Agreement obligations. The Monitors committed to conducting daily operations, including by meeting with resident leaders, performing inspections, and gathering data. They also promised to focus on residents' experiences to ensure improvements, pursue transparency in reporting and communication with residents and stakeholders, and demand accountability from both NYCHA and themselves by setting measurable goals and encouraging constructive feedback.

Progress on Key Areas

The Agreement establishes standards and deadlines for NYCHA to improve in five key areas: heat, elevators, pests/waste, lead, and mold/leaks. It also sets inspection standards and requires NYCHA to enhance agency efficiency. The Monitors’ 2024 report states that NYCHA's performance in meeting these requirements has been mixed.

- Heat

The Agreement requires NYCHA to improve heating conditions for residents by replacing boilers, establishing response systems for failures, restoring heat promptly, reducing heating failures, investigating delays in restoration, notifying residents about outages quickly, and monitoring heat conditions in all buildings to prevent outages. Since January 2019, NYCHA has implemented several key improvements in its heating system maintenance and operations as part of an ongoing initiative to meet specific requirements. NYCHA has already met one of the Agreement's mandates by replacing or repairing 200 boilers within developments that have transitioned to private management, and by the end of 2024, NYCHA is on track to replace 133 of its least efficient boilers. Additionally, to enhance responsiveness, NYCHA has established a 24/7 Heat Desk to monitor heat work orders and dispatch personnel in response to heating issues. It has also established a robocall system to notify households in regards to both planned and unplanned heating outages.

These reforms have led to a notable reduction in multi-unit heating outages caused by the failure of a building’s central heating system—from 518 unplanned incidents following the COVID pandemic down to 297 during the most recent heating season. Moreover, NYCHA has successfully decreased the average restoration time for unplanned multi-unit outages by one hour since implementing these measures.

While NYCHA has made significant progress on building-wide heat infrastructure and outages, the Monitors have highlighted an issue on how NYCHA reports heating problems at individual apartments. Currently, the Monitors cannot determine whether NYCHA has met certain obligations in the Agreement, since NYCHA does not track and report its performance in addressing heating failures in individual apartments (unlike its reporting on broader outages affecting multiple units). According to the Agreement, NYCHA is required to restore heat to each apartment experiencing a failure, regardless of the cause. From 2019 to 2024, NYCHA was required to restore heat within 24 hours for 85% of failures and within 48 hours for all failures, but due to insufficient reporting and a lack of root cause investigations for unit issues, assessing compliance with this obligation is challenging. To address this gap, NYCHA has proposed plans to report heat restoration for individual apartments, which is currently under review by the Monitors and set to be updated in a future report.

- Elevators

According to the Agreement, NYCHA is required to resolve 75% of elevator "no-service conditions"—situations where all elevators in a bank are out—within 18 hours during the first year of monitorship. Starting in Year 2, the first full year for which NYCHA reported complete data, NYCHA reported that they consistently resolved over 95% of no-service conditions within 18 hours. NYCHA has nearly met other service restoration metrics outlined in the Agreement. For example, by Year 5 (February 1, 2023 to January 31, 2024), they were expected to resolve 85% of all elevator car outages within ten hours of notification. They came very close to achieving this goal by resolving 84% within the specified timeframe. NYCHA also improved tenant communication by informing residents about planned outages 24 hours in advance and unplanned outages within two hours.

Despite improvements in elevator outage response times, NYCHA still faces challenges in meeting certain requirements set by the Agreement. While they have come close to or exceeded some targets, others remain unmet. This is where NYCHA is struggling to meet the Agreement's goals regarding elevators:

- By Year 5, 85% of no-service conditions should be resolved within four hours of notification; however, recent reports indicate only 70% compliance with this metric.

- By Year 5, 85% of multi-elevator banks should experience no more than one no-service condition annually. Currently, only 31% comply with this requirement.

- By Year 5, 100% of multi-elevator banks should have three or fewer no-service conditions per year. However, only 63% meet this standard.

- By Year 5, the Agreement mandates that individual elevator cars should not exceed eight unplanned outages annually for at least 85% of them, and twelve or fewer for all cars. Yet, the latest figures show only 58% meet this standard.

- By Year 5, all elevator cars should have 12 or fewer unplanned outages annually, but only 73% meet this standard.

- The Agreement also prohibits planned outages during peak hours unless necessary for rehabilitation or mandated by government agencies or regulatory entities. However, NYCHA lacks data on these outages and does not account for those related to preventive maintenance.

- A major issue is the reduction of elevator banks with frequent no-service conditions, where NYCHA lags behind. They have replaced only 123 out of a target of 275 elevators as of June 2024, with a deadline of December 31, 2024.

- Pests and Waste

The Agreement outlines several key requirements for NYCHA to effectively manage pest issues, including addressing infestations, responding promptly to resident complaints, implementing effective pest management strategies, improving cleanliness through better waste management, and reducing pest populations at each development. NYCHA has successfully met some of these obligations by installing 8,000 door sweeps on basement doors with gaps, hiring 20 full-time exterminators for ongoing preventive maintenance in public spaces, and equipping 10 developments with bulk crushers for garbage disposal. Additionally, NYCHA has developed a tool to prioritize pest complaints from residents whose health conditions are affected by pests and has begun providing expedited service to these individuals. Furthermore, NYCHA reports that inspections of grounds and common areas are conducted at least every 24 hours as stipulated by the Agreement.

However, challenges remain in meeting other requirements. For instance, while there is progress towards fulfilling obligations in Year 6 (February 1, 2024 - January 31, 2025), NYCHA has not yet constructed the 50 rat slabs it was required to construct by December 2020. The Agreement mandates that by the end of Year 5, NYCHA should respond to rat complaints within two business days at a rate of 90%, but recent reports indicate a response rate of only 61%. Similarly, while the Agreement requires NYCHA to address all rat complaints within five days by the end of Year 2, this was achieved only 73% of the time. For other pests, the required response rate within seven days by the end of year 5 was 90%, but NYCHA is only in compliance 22% of time, according to recent data.

The Agreement requires NYCHA to establish reasonable protocols to develop pest population estimates, publish quarterly estimates, and determine if they are meeting reduction targets. This has not occurred, but the Monitors are developing a protocol for this topic.

- Mold and Leaks

The Agreement requires NYCHA to manage mold by reducing growth, promptly fixing issues, and ensuring work orders are not prematurely closed. NYCHA has made progress in addressing mold's root causes—moisture and poor ventilation—to meet the requirement that 85% of areas avoid a second complaint within 12 months. To further reduce recurrence, NYCHA has inspected over 8,000 roof fans and replaced nearly 6,200 to improve ventilation through its buildings. NYCHA has also implemented IT upgrades to prevent premature closure of unresolved issues, although it also admits that maintenance workers continue to prematurely close leak work orders, especially where a resident is not home for a maintenance visit.

However, NYCHA has struggled with response times related to mold and leaks. Although the Agreement requires removing standing water within 48 hours at least 95% of the time, the Monitors cannot report progress on this requirement since NYCHA does not track this issue. NYCHA must remediate mold within specified timeframes at least 95% of the time but recent reports show only 12% compliance. The Agreement also requires NYCHA to address a flow of moisture into a resident’s apartment or walls within 24 hours, but this has only been addressed 69% of the time.

- Lead

The Agreement requires NYCHA to implement a lead compliance program with immediate and long-term strategies. In the short term, NYCHA must control existing risks to prevent lead exposure, while the long-term goal is to remove all lead-based paint from developments. As of October 24, 2024, NYCHA has abated lead in more than 10,000 apartments.

NYCHA has also increased its lead abatement rate, currently addressing about 400 units monthly, to meet the goal of removing all lead-based paint by January 31, 2039 with the focus on protecting children under six by prioritizing their living spaces for testing and remediation. NYCHA adheres to the Agreement's mandates by identifying apartments where these young children reside or frequently visit, and prioritizing them for lead testing and abatement. Despite these efforts, the Monitors have expressed concern about compliance with federal timelines for remediating lead issues, as a backlog remains due to challenges dating back to 2019. These challenges are linked to NYCHA’s struggles to meet deadlines for implementing hazard controls identified during visual assessments—90 days for apartments with children and 12 months for others. NYCHA also lacks a comprehensive plan for abating interior common areas as required by January 31, 2039.

NYCHA’s Transformation Plan

The Agreement requires NYCHA to create a plan to transform the agency. In 2021, NYCHA released its Transformation Plan with over 40 initiatives to improve service culture, empower employees, and strengthen resident partnerships. A new Office of Strategy and Innovation was established to implement the plan. Under this plan, NYCHA has made several changes, including: (A) creating new departments to focus on compliance, environmental heath and safety, and quality assurance; (B) creating a decentralized operating structure known as the Neighborhood Model to allow for more onsite decision making in 29 neighborhoods with dedicated staff; and (C) implementing work order reform to improve the process for repair work by skilled tradespeople and address the back log of work orders. From late 2021 to end of 2023, monthly work order completion has increased by 59%.

NYCHA has stated that funding remains a challenge due to public housing disinvestment, impacting its ability to scale up central office functions. However, HUD insists that immediate needs for neighborhood-level coordination can and must still be addressed regardless of financial constraints. The Monitors plan to evaluate funding impacts on NYCHA and are seeking to work with NYCHA to mitigate budget shortfalls by enhancing efficiency. The time spent on allocated HUD funds is crucial as delays in elevator and boiler projects have affected residents negatively. According to the Monitors, the City has allocated at least $2.2 billion in capital funding to fulfill the Agreement's requirements, with $1.4 billion currently accessible to NYCHA. Out of these funds, NYCHA has expended around $273 million and has committed to contracts for an additional approximately $946 million. The Monitors will collaborate with NYCHA to evaluate its capital program and will present their assessment along with any recommendations in a forthcoming report.

Tenants and NYCHA

Reporting around the most recent Monitor reports revealed that NYCHA tenant association leaders, tenants, and tenant advocates were largely unsurprised by both monitors’ insights around the conditions of NYCHA buildings and the state of NYCHA’s organizational progress. Concerns centered around extended waits for internal repairs and improvements at NYCHA buildings, with many citing long repair times as a persistent issue.

CONCLUSION

The Committee is interested in learning more about the Monitors’ and NYCHA’s views of the achievability of the future goals of the Agreement, including whether proper funding has been allocated for meeting them. Additionally, as some deadlines contained in the Agreement have already occurred, this hearing will allow NYCHA an opportunity to update the Committee and the public on its compliance.

Luis Ferre-Sadurni, The Rise and Fall of New York Public Housing: An Oral History, The New York Times, Jun. 25, 2018, available at https://www.nytimes.com/interactive/2018/06/25/nyregion/new-york-city-public-housing-history.html.

Housing Act of 1937, last accessed on Jan. 25, 2023, available at https://www.gpo.gov/fdsys/pkg/USCODE-2009-title42/pdf/USCODE-2009-title42-chap8.pdf.

Peter Marcuse, The Beginnings of Public Housing in New York, Journal of Urban History 12(4) at 353-54 (1986); J.A. Stoloff, A Brief History of Public Housing, Paper presented at August 14 meeting of the American Sociological Association, at 3 (2004).

Marcuse, 354; Stoloff, 1; see also Judith D. Feins, et al., Revised Methods of Providing Federal Funds for Public Housing Agencies, United States Department of Housing and Urban Development, at 9 (1994).

See The City of New York, Fiscal 2024 Mayor’s Management Report, Sept. 2024, p. 377, available at https://www.nyc.gov/assets/operations/downloads/pdf/mmr2024/nycha.pdf.

Id.

See The City of New York, Fiscal 2024 Mayor’s Management Report, Sept. 2024, p. 377, available at https://www.nyc.gov/assets/operations/downloads/pdf/mmr2024/nycha.pdf.

NYCHA, Voting At Nostrand, New York City Housing Authority, available at https://www.nyc.gov/site/nycha/residents/voting-nostrand.page.

NYCHA, Public Housing Preservation Trust, New York City Housing Authority, available at https://www.nyc.gov/site/nycha/about/public-housing-preservation-trust.page.

United States of America v New York City Housing Authority, Consent Decree, (18 cv 05213) filed 6/11/18 available at https://www.justice.gov/usao-sdny/page/file/1074871/download.

Id.

Id.

United States of America v New York City Housing Authority, Opinion & Order, (18 cv 05213) p.16, filed 11/14/18 available at https://www.politico.com/states/f/?id=00000167-137a-de9f-a367-bb7b3b370001.

United States of America v New York City Housing Authority, Opinion & Order, (18 cv 05213) p.51, filed 11/14/18 available at https://www.politico.com/states/f/?id=00000167-137a-de9f-a367-bb7b3b370001.

United States Department of Housing and Urban Development, Agreement, p.1, filed 1/31/19, available at https://www.hud.gov/sites/dfiles/PA/documents/HUD-NYCHA-Agreement013119.pdf.

United States Department of Housing and Urban Development, Agreement, p.2-3, filed 1/31/19, available at https://www.hud.gov/sites/dfiles/PA/documents/HUD-NYCHA-Agreement013119.pdf.

United States Department of Housing and Urban Development, Agreement, p.10, filed 1/31/19, available at https://www.hud.gov/sites/dfiles/PA/documents/HUD-NYCHA-Agreement013119.pdf.

United States Department of Housing and Urban Development, Agreement, p.6, filed 1/31/19, available at https://www.hud.gov/sites/dfiles/PA/documents/HUD-NYCHA-Agreement013119.pdf.

Id.

United States Department of Housing and Urban Development, Agreement, p.7, filed 1/31/19, available at https://www.hud.gov/sites/dfiles/PA/documents/HUD-NYCHA-Agreement013119.pdf.

Id.

Id.

Amy Plitt, HUD Reportedly Selects Ex-Prosecutor As NYCHA’s New Federal Monitor, Curbed New York, Feb. 21, 2019, available at https://ny.curbed.com/2019/2/21/18234731/nycha-hud-federal-monitor-selection.

Official Page of the former NYCHA Federal Monitor Bart M. Schwartz, available at https://guidepostmonitor.com/#bdd626ba-87ea-44a0-a34a-b2148237c079.

New York City Housing Authority, Three-Thousand One Hundred and Ninety-Third Meeting: Minutes of Board Meeting, NYCHA, Feb. 28, 2024, available at https://www.nyc.gov/assets/nycha/downloads/pdf/board-minutes-02282024.pdf; Frequently Asked Questions, NYCHA Monitor, available at https://static1.squarespace.com/static/65ce4d018b46ba0076431f63/t/664e171be873991c750e9622/1716393755174/NYCHA+One-Pager+-+English.pdf.

Neil M. Barofsky and Matthew D. Cipolla, New York City Housing Authority Monitorship: Monitors’ Report, Jenner & Block LLP, Aug. 21, 2024, available at https://perma.cc/HA5G-N6W3.

Id.

United States Department of Housing and Urban Development, Agreement, filed 1/31/19, available at https://www.hud.gov/sites/dfiles/PA/documents/HUD-NYCHA-Agreement013119.pdf.

Id.

Neil M. Barofsky and Matthew D. Cipolla, New York City Housing Authority Monitorship: Monitors’ Report, Jenner & Block LLP, Aug. 21, 2024, available at https://perma.cc/HA5G-N6W3.

Id, p. 8-9.

Id, p. 51.

Id, p. 8-9.

Id, p. 8-9.

Id, p. 8-9.

Id, p. 17-18.

Id, p. 17-18.

Id, p. 57.

Id, p. 80.

Id, p. 80-81.

Id, p. 88-89.

Id, p. 91.

Id, p. 94-99.

Id, p. 100.

Id, p. 102-104.

Id, p. 10.

Id, p. 119-127.

Id.

Id.

Id.

Id, p. 121-122.

Id, p. 142.

Id, p. 130.

Id, p. 145.

Id, p. 138-139.

Id, p. 148-149.

Id.

Id, p. 11.

New York City Housing Authority, NYCHA Abates More Than 10,000 Public Housing Apartments to Be Lead-Free, Oct. 24, 2024, available at https://www.nyc.gov/site/nycha/about/press/pr-2024/pr-20241024.page.

Id.

Id, p. 161-163.

Id.

Id, p. 183.

Id, p. 19.

Id.

Id, p. 18-20.

Id.

Id, p. 236.

Id.

Id, p. 221-224.

Id, p. 33.

Id, p. 21.

Id.

Tatyana Turner, NYCHA’s New Federal Monitor Issues Mixed Reviews for Performance Over the Past 5 Years, CityLimits, Sept. 4, 2024, available at https://citylimits.org/2024/09/04/nychas-new-federal-monitor-issues-mixed-reviews-for-performance-over-the-past-5-years/; Dick Brennan, NYCHA federal monitor faults culture of mismanagement in final report, CBS News, Mar. 22, 2024, https://www.cbsnews.com/newyork/news/nycha-federal-monitor-bart-schwartz-final-report/.

Id; Rich Calder, Residents in NYCHA housing wait over two months for repairs from agency embroiled in bribery scandal: docs, New York Post, Feb. 10, 2024, available at https://nypost.com/2024/02/10/metro/residents-in-corruption-plagued-nycha-housing-wait-65-days-for-minor-repairs-docs/.