Staff:
Lyle Frank 

Counsel to the Committee on Parks and Recreation

Patrick Mulvihill 

Policy Analyst to the Committee on Parks and Recreation

Walter Pitts
Financial Analyst 


[image: image1.png]



THE COUNCIL
BRIEFING PAPER OF THE INFRASTRUCTURE DIVISION

Robert Newman, Legislative Director
COMMITTEE ON PARKS AND RECREATION

Hon. Helen Diane Foster, Chairperson

                                                           April 29, 2009
Oversight: Status of Yankee Stadium Replacement Parks 

INTRODUCTION


On April 29, 2009, the Committee on Parks and Recreation, chaired by Council Member Helen Diane Foster will hold an oversight hearing on the “Status of Yankee Stadium Replacement Parks.”  This hearing is, in part, a follow-up to a hearing held on June 24, 2008 by the Committee on Parks and Recreation, chaired by Council Member Helen Diane Foster which focused on the delays and cost increase constructing the new replacement parks.
Invited to testify are, among others, representatives of the New York City Department of Parks and Recreation (DPR), New Yorkers For Parks, Partnership for Parks, the City Parks Foundation and the New York Restoration Project, as well as elected officials and other concerned community groups. 

BACKGROUND

History

Macomb’s Dam Park

The 28.4-acre Macomb’s Dam Park was named after the Macomb family of millers who operated a dam and mill on the property and were responsible for constructing a dam across the Harlem River.
  In 1838, residents living along the riverbank questioned the private use of the public waterway and the court declared Macomb’s dam a public nuisance.
  The dam was completely removed by 1858.
  The park was opened in 1899 and consisted of extensive recreational facilities including baseball fields, comfort stations, a track, tennis courts and a playground.
  The track was used for local and European runners such as Hannes Kohlesmainen, who used the track to train for the 1912 Olympic Games in Stockholm where he won three gold medals.
  For many years, Macomb’s Dam Park served the community as a recreational area for children to play and families to come together as well as serving as the home baseball field for All Hallows High School’s Gaels baseball team.

John Mullaly Park
The 18.516-acre John Mullaly Park was named after John Mullaly, a newspaperman and civic official who was a proponent of green space for the Bronx park system.
  In 1881, John Mullay assisted in founding the New York Park Association (Association) and conducted studies of parkland in foreign cities and predicted the rapid population growth and rising land values in New York.
  Through his efforts, the Association called for more parkland in the southern Bronx which resulted in the City’s purchase of lands for Van Cortlandt, Claremont, Crotona, Bronx, St. Mary’s and Pelham Bay Parks.
  Previously having only 1000 acres, the new properties increased the City’s parkland to about 5000 acres.

Mullaly Park was developed as a multi-use recreational facility including handball, basketball, paddle tennis, volleyball, ice skating and rollerskating.
  The first playground in the park was opened in 1932.
  New recreational facilities were constructed in the late 1960’s including a wading pool, swimming pool, bathhouse, ice skating rink and skate shop and a snack bar.
  Furthermore, in 1998, then Council Member Wendell Foster funded a $3,154,000 reconstruction project which included two new playgrounds equipped with safety surfacing for children.
  The project also included the installation of
 a large spray play area, new drinking fountains and the reconstruction of two ball fields and the construction of two mini soccer fields.
   

Construction of the New Yankee Stadium 

On June 15, 2005, Mayor Michael R. Bloomberg and then Governor George E. Pataki announced an agreement with the New York Yankees that would replace Macomb’s Dam Park and a portion of Mullaly Park with a new Yankee Stadium.
  In return, the City promised a new waterfront park and esplanade along the Harlem River, including significant streetscape, traffic and infrastructure improvements and slightly over five thousand new structured parking spaces.
  

In the plan for the new stadium, the Yankees agreed to finance the new $800 million facility with the City contributing $135 million to replace parkland and necessary infrastructure improvements with the State contributing $70 million for constructing new parking structures.
  In return for the park space that would be lost to build the new Yankee Stadium, the South Bronx community was promised the development of eight (approximately 28 acres total) new parks with six acres of such new parks along the waterfront.
  The proposed new recreational facilities included a running track with soccer fields and spectator stands, a Little League baseball field, a softball field, tennis and handball courts and a basketball court with stands.
  In addition, several of the new parking structures that would be built would include rooftop recreational facilities including four basketball courts, eight handball courts, a 400 meter running track, a soccer/football field and an adult fitness area.

Current Issues      

Although construction of the new stadium is complete, several of the new parks promised by the new stadium deal have been delayed by as much as two years and have increased in cost.
  In fact, it has been reported that estimates of costs of the replacement parks have risen to $195 million, more than 2/3 the entire construction and maintenance budget of the Department of Parks and Recreation (DPR) for the entire borough of the Bronx for the past six years, $178 million.
  At a City Council hearing on June 24, 2008, Liam Kavanagh, First Deputy Commissioner of DPR, testified that cost increases for the project were the result of an increase in the scope of the entire project, site conditions and environmental remediation that have been significantly more challenging than originally anticipated and also the rise in costs of construction.
  In addition, demolition of the former Yankee Stadium did not commence immediately after its final season, further delaying the entire project.
In order to compensate for the delays in construction of the new park space and to meet demands by the surrounding communities, DPR has already built a temporary park on a parking lot at Jerome Avenue and East 161st Street,
 at P.S. 29, a baseball field made of synthetic turf and refurbished basketball and handball courts, and constructed a soccer/baseball field, also using synthetic turf, at the West Bronx Recreation Center.
    

Many residents, park advocates and local youth sports organizations in the South Bronx community have become impatient with the delays in the replacement park construction.  The small, temporary park at Jerome Avenue and East 161st Street is now serving the community as a mixed use park with a track where baseball and football practices are being held.  Residents and sports team coaches have expressed that the park is too congested to have a worthwhile practice and also too dangerous with wayward baseballs in the air.
  
Both Macomb’s Dam Park and a portion of Mullaly Park, lost to build the new Yankee Stadium, served not only as a gathering place for exercise and outdoor recreation for many years, but also contained many trees.  It has been well documented that trees can improve air quality by lowering air temperatures and absorbing gaseous pollutants into their leaves which filters the air and reduces human exposure to damaging pollutants.
  As a result of the construction, 377 mature trees have been lost in an area with already high asthma rates.

Residents have also expressed that the new parkland is too scattered throughout the area and closer to motor exhaust and pollution of the Major Deegan Expressway.
  Bronx CB 4 also stated that more security, such as security cameras, is needed due to the pedestrian plaza from the Metro North station to the stadium being open 24 hours.  Many residents expressed concern that this may attract more crime.

Finally, there is strong evidence that when people have access to parks with exceptional recreational facilities, which DPR has promised to provide, they exercise more. In a study published by the Centers for Disease Control (CDC), creation of or enhanced access to places for physical activity led to a 25.6 percent increase in the percentage of people exercising on three or more days per week.
  Among the most important benefit the replacement parks can provide is a role in community development tools.  The longer construction delays for the replacement parks carry on, the more the South Bronx community is denied an opportunity to make its community more livable, offer recreational opportunities for at-risk youth, low-income children, and low-income families and provide a sense of community.

CONCLUSION

While the new Yankee Stadium will likely serve to revitalize the south Bronx area, it is imperative that the parks that will serve to replace the parks lost to build the new Yankee Stadium take shape as quickly as possible.  The hearing on April 29, 2009, will serve to examine how to make that happen.
� Department of Parks and Recreation, Macomb’s Dam Park, http://www.nycgovparks.org/sub_your_park/historical_signs/hs_historical_sign.php?id=6335


� Id.


� Id.


� Id.


� Id.


� Manny Fernandez, “Displaced by the Yankees, Some Bronx Athletic Teams Go Homeless,” The New York Times, April 18, 2009.


� Department of Parks and Recreation, John Mullaly Park, http://www.nycgovparks.org/sub_your_park/historical_signs/hs_historical_sign.php?id=6301


� Id.


� Id.


� Id.


� Id.


� Id.


� Id.


� Id.


� Id.


� Id.


� Press Release, “Mayor Bloomberg, Governor Pataki and New York Yankees Announce Plans for Area Revitilization and New Stadium in the South Bronx,” June 15, 2005.


� Id.


� Id.


� Manny Fernandez, “Displaced by the Yankees, Some Bronx Athletic Teams Go Homeless,” The New York Times, April 18, 2009.


� Anne Schwartz, “Yankee Stadium Is Opening but Not the Parks,” Gotham Gazette, April 13, 2009.


� Testimony of First Deputy Commissioner Liam Kavanagh at a New York City Council Hearing, “Status of Yankee Stadium Replacement Parks,” June 24, 2008.


� Timothy Williams, “Time and Cost Rise for Yankee Stadium Parks,” The New York Times, May 25, 2008.


� Id.


� Testimony of First Deputy Commissioner Liam Kavanagh at a New York City Council Hearing, “Status of Yankee Stadium Replacement Parks,” June 24, 2008.


� Anne Schwartz, “Yankee Stadium Is Opening but Not the Parks,” Gotham Gazette, April 13, 2009.


� Id.


� Manny Fernandez, “Displaced by the Yankees, Some Bronx Athletic Teams Go Homeless,” The New York Times, April 18, 2009.


� Anne Schwartz, “Yankee Stadium Is Opening but Not the Parks,” Gotham Gazette, April 13, 2009.


� Id.


� Id.


� Id.


� Id.


� Id.





PAGE  
8

_1079800928.doc
[image: image1.png]






