1

2  CITY COUNCIL

3

CITY OF NEW YORK

4

-------------------------------x

5

THE TRANSCRIPT OF THE MINUTES

6

of the

7

COMMITTEE ON FINANCE

8  (Held Jointly With)

COMMITTEE ON GOVERNMENTAL OPERATIONS

9  RE: FINANCIAL INFORMATION SERVICES AGENCY

10  -------------------------------x

11

March 8, 1999

12                 Start:  3:15 p.m.

Recess: 3:41 p.m.

13

City Hall

14                 Council Chambers

New York, New York

15

16       B E F O R E:

17              MARY PINKETT

Chairperson,

18

19              COUNCIL MEMBERS:   Andrew Eristoff

Julia Harrison

20                                 John Sabini

21

22

23

24       LEGAL-EASE COURT REPORTING SERVICES, INC.

217 Broadway -  Suite 511

25              New York, New York 10007

(800) 756-3410

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

2

1

2  A P P E A R A N C E S

3

Robert Townsend

4  Acting Executive Director

Financial Information Services Agency

5

tom Pasquale

6  Acting Deputy Executive Director

Information Services

7  Financial Information Services Agency

8  Bill Galucci

Budget Director

9  Financial Information Services Agency

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

3

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 CHAIRPERSON PINKETT: Good afternoon,

3  and thank you. Would you please identify yourselves

4  by name and title.

5                 MR. TOWNSEND: I am Robert Townsend,

6  Acting Executive Director.

7                 CHAIRPERSON PINKETT: I am not going

8  to bite you, speak up, please.

9                 MR. TOWNSEND: I am Robert Townsend,

10  Acting Executive Director.

11                 CHAIRPERSON PINKETT: Thank you.

12                 MR. PASQUALE: Tom Pasquale

13  Acting Deputy Executive Director

14  Information Services, of the Financial Information

15  Services Agency.

16                 MR. GALUCCI: Bill Galucci, Budget

17  Director.

18                 CHAIRPERSON PINKETT: Do you have

19  prepared testimony?

20                 MR. TOWNSEND: Yes, I do.

21                 FISA is responsible for managing and

22  maintaining the information systems and technology

23  required to administer the payroll, budget and

24  accounting systems for the City of New York.

25                 FISA's Preliminary Budget for Fiscal

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

4

1  FINANCIAL INFORMATION SERVICES AGENCY

2  Year 2000 is $27 million. Personal services

3  allocations is $12 million City-funded for 241

4  positions, and $804,000 IFA funded for 16 positions.

5                 FISA's Other Than Personal Services

6  allocation is $14 million.

7                 As part of the Fiscal Year 2000

8  Executive Budget process, OMB has requested a budget

9  reduction of $4.1 million. We are currently

10  discussing with OMB how we can comply with this

11  reduction.

12                 FISA is currently engaged in several

13  projects crucial to the operational stability of the

14  City of New York. Of primary importance are the Year

15  2000 replacement of our current financial systems,

16  FMS, and the Year 2000 remediation of our payroll

17  management system PMS.

18                 In general, the bulk of our agency

19  resources are committed to meeting Year 2000

20  requirements and all the computer systems we manage

21  and maintain.

22                 The FMS Year 2000 system is a

23  replacement for the Integrated Financial Management

24  System, and a number of other related systems. FISA

25  is in the process of developing and implementing a

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

5

1  FINANCIAL INFORMATION SERVICES AGENCY

2  new municipal accounting, budgeting and procurement

3  system.

4                 We have already completed the first

5  phase of this implementation which was general fund

6  budget preparation. Capital Fund budget preparation

7  is scheduled to be available in production this

8  week. We are scheduled to implement pre-processing

9  in May and the Central Procurement budgeting and

10  accounting components on July 1st.

11                 FMS project expenditures thus far

12  total some $34 million for American Management

13  Systems and approximately $5 million for the

14  Spectrum Consulting Group.

15                 A parallel effort to remediate the

16  IFMS system as a Y2K contingency project has been

17  underway since 1998.

18                 A team of in-house FISA staff and

19  contract consultants have been steadily working to

20  migrate the programs and modify the code necessary

21  to effect compliance.

22                 A phased implementation of the

23  various project sub-systems is currently being moved

24  into the production environment. The final phase,

25  Year-End Processing, is scheduled to be completed in

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

6

1  FINANCIAL INFORMATION SERVICES AGENCY

2  April.

3                 FISA has also completed a project to

4  remediate the City's Payroll Management System for

5  the Year 2000. These changes have been running in

6  the production environment since August of last

7  year. We are currently engaged in a Certification

8  process to close out this project.

9                 In the near term, FISA will continue

10  to primarily focus on the completion of all Year

11  2000 activities. Our goal is to ensure that we enter

12  the new millennium with uninterrupted services and

13  enhanced Information Technology capability.

14                 CHAIRPERSON PINKETT: Thank you very,

15  very much.

16                 MR. TOWNSEND: You are welcome.

17                 CHAIRPERSON PINKETT: Councilman

18  Eristoff, let me call your name, please.

19                 COUNCIL MEMBER ERISTOFF: Thank you.

20                 Gentlemen, welcome back.

21                 MR. TOWNSEND: Thank you.

22                 COUNCIL MEMBER ERISTOFF: Any word on

23  whether or not an Executive Director is going to be

24  forthcoming?

25                 MR. TOWNSEND: Not that I am aware of.

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

7

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 COUNCIL MEMBER ERISTOFF: Let me just

3  follow up on some of the items you mentioned in your

4  testimony and some maybe that you didn't.

5                 Are you budgeting anything for

6  automated procurement in 2000 as part of the FMS

7  2000 project? Or is that just being pushed off into

8  the horizon?

9                 MR. TOWNSEND: It is part of the

10  overall contract, so the budget is already in place

11  for that.

12                 COUNCIL MEMBER ERISTOFF: Over what

13  period of time?

14                 MR. TOWNSEND: I believe it is a set

15  amount of money that is in the contract, so I don't

16  think it represents a period of time.

17                 COUNCIL MEMBER ERISTOFF: Okay. No,

18  but the contract goes until when?

19                 MR. TOWNSEND: I think the contract

20  officially has two more years on it at the end of

21  this year.

22                 COUNCIL MEMBER ERISTOFF: Okay.

23                 MR. TOWNSEND: We will get back to you

24  exactly with that.

25                 COUNCIL MEMBER ERISTOFF: Yes. I mean

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

8

1  FINANCIAL INFORMATION SERVICES AGENCY

2  it is my understanding we are talking about $80

3  million, I don't know if that is in the same ball

4  park of what you have there.

5                 The CHRMS data warehouse project, do

6  you have anything budgeted for Fiscal 2000?

7                 MR. TOWNSEND:  Yes, we do. It is

8  approximately $500,000.

9                 COUNCIL MEMBER ERISTOFF: In Expense,

10  right?

11                 MR. TOWNSEND: It is all capital.

12                 COUNCIL MEMBER ERISTOFF: Okay,

13  capital. All right. Okay, no Expense.

14                 Okay, the PAMS system, anything in

15  Fiscal 2000?

16                 MR. TOWNSEND: No, PAMS should be

17  complete by then.

18                 COUNCIL MEMBER ERISTOFF: The PMS 2000

19  system which you mentioned, my understanding is the

20  total project cost is about 2 million, yet I don't

21  believe you spent all of that; could you clarify

22  that situation, my records are a little bit jumbled.

23  PMS Year 2000 remediation.

24                 MR. TOWNSEND:  We spent $300,000 in

25  this fiscal year.

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

9

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 COUNCIL MEMBER ERISTOFF: You spent

3  $300,000 in Fiscal '99. And what are you going to

4  spend.

5                 MR. TOWNSEND: It will be completed

6  for 2000.

7                 MR. PASQUALE: It is pretty much

8  completed.

9                 COUNCIL MEMBER ERISTOFF: It will be

10  done.

11                 COUNCIL MEMBER ERISTOFF: Okay.

12                 MR. TOWNSEND: The certification

13  process we are going through on that project will

14  finish it out.

15                 COUNCIL MEMBER ERISTOFF: Right, okay.

16                 With regard to the contingency

17  project, how much are you spending in 2000 for FMS?

18                 MR. TOWNSEND: Approximately $260,000.

19                 COUNCIL MEMBER ERISTOFF: And then on

20  the new FMS 2000 how much are you spending on that

21  project for Fiscal 2000?

22                 In other words, one is the

23  contingency program for IFMS, right?

24                 MR. PASQUALE: IFMS, yes.

25                 MR. TOWNSEND: Correct.

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

10

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 COUNCIL MEMBER ERISTOFF: You are

3  spending 260 or whatever it is.

4                 MR. TOWNSEND: Yes.

5                 COUNCIL MEMBER ERISTOFF: And mostly

6  with in-house resources?

7                 MR. TOWNSEND: Yes, it is.

8                 COUNCIL MEMBER ERISTOFF: Right.

9                 And then one is the total replacement

10  of this system under a massive contract for over

11  $100 million --

12                 MR. TOWNSEND: Correct.

13                 COUNCIL MEMBER ERISTOFF:-- Over a

14  period of time. So the question is, how much do you

15  anticipate spending in Year 2000 on that larger

16  replacement project?

17                 MR. GALUCCI: It is hard to say how

18  much for the whole year. We spent $30 million.

19                 MR. TOWNSEND: Most of the capital

20  money, that is broken up into capital and expense.

21                 COUNCIL MEMBER ERISTOFF: Yes.

22                 MR. TOWNSEND: We are looking at

23  spending -- the original project cost was $126

24  million, something like $26 million was in outyear

25  maintenance costs, so the $100 million was basically

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

11

1  FINANCIAL INFORMATION SERVICES AGENCY

2  the first initial capital outlay.

3                 Probably about 80 percent of that

4  will be spent in this fiscal year, current one. And

5  there are change order amounts totaling something in

6  the vicinity of $29 million currently for services

7  that will extend beyond this fiscal year.  So we

8  have not sat down yet and calculated what the

9  projected cost exactly would be for fiscal year 2000

10  but we can do that and get those numbers back to

11  you.

12                 COUNCIL MEMBER ERISTOFF: Yes, I would

13  appreciate it, because I am left a little bit

14  confused.

15                 You said in your testimony FMS

16  project expenditures thus far total some $34 million

17  for American Management Systems, and $5 million for

18  spectrum consulting.

19                 MR. TOWNSEND: Those were the checks

20  cut. That is not the projected costs.

21                 COUNCIL MEMBER ERISTOFF: For the

22  current fiscal year?

23                 MR. TOWNSEND: Correct.

24                 COUNCIL MEMBER ERISTOFF: So we have

25  got another 80 million or so for this fiscal year?

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

12

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 MR. GALUCCI: Out of that 126, the

3  original $126 million, we only spent 34, plus the

4  five to 39 out of that original 126. We only spent

5  39 million of it.

6                 COUNCIL MEMBER ERISTOFF: Okay. But

7  what you anticipate before June 30?

8                 MR. TOWNSEND: At least spending $100

9  million.

10                 COUNCIL MEMBER ERISTOFF: Okay. Okay.

11                 If you could just give me, and maybe

12  the Committee Chair, a rudimentary sense of how the

13  money is actually flowing, I would appreciate it.

14                 MR. TOWNSEND: Yes, we will do that.

15                 COUNCIL MEMBER ERISTOFF: Thank you

16  very much.

17                 CHAIRPERSON PINKETT: If you will send

18  it to the Committee Counsel, Jay Damashek, and then

19  through the Counsel, the Committee Chair, all of the

20  members of the Committee will receive whatever

21  information.

22                 MR. TOWNSEND: We can break that down

23  into, you know, monthly cost for you. Basically the

24  expenses have not been regular --

25                 CHAIRPERSON PINKETT: You can turn

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

13

1  FINANCIAL INFORMATION SERVICES AGENCY

2  that mic around so that you can -- yes.  And pull it

3  closer to you.

4                 MR. TOWNSEND: The costs haven't been

5  monthly. You know, they have not been regular

6  expenditures. There has been periods of work done

7  and the billing has subsequently followed in groups.

8  So, you know, spend a lot at one time.

9                 COUNCIL MEMBER ERISTOFF: Madame

10  Chair, my only reason for asking these questions,

11  and I appreciate your point, which is well taken,

12  and the entire Committee deserves to see the

13  information, I don't want to put too much of a

14  burden on the agency because what I am trying to do

15  is just frankly document the sense that (a) we are

16  spending a lot of money on the system. This is the

17  biggest, most expensive computer initiative ever

18  undertaken by the City of New York, I think?

19                 MR. TOWNSEND: Correct.

20                 COUNCIL MEMBER ERISTOFF: And number

21  two is just to get a sense of what the timing is, in

22  terms of both the project and the money outlay,

23  because years from now people will ask us why we

24  didn't kind of keep a good look at it as it was

25  going on.

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

14

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 So, that is what we are doing, we are

3  just setting the stage for the future.

4                 Thank you.

5                 MR. TOWNSEND: You are welcome.

6                 CHAIRPERSON PINKETT: I can agree with

7  what the Council Member states in terms of keeping a

8  record and knowing about the count, and certainly

9  that this is the largest, because before there was

10  none, and now we are starting something, and of

11  course as of this moment this is the biggest, the

12  largest, and the next millennium they will say, and

13  that was just like this.

14                 The most important thing is that the

15  information is so important, every member ought to

16  be brought up to speed, and that is the reason for

17  saying send that information to our counsel, Jay

18  Damashek, and he will make sure that each member

19  receives that information, it's shared information.

20                 MR. TOWNSEND: Yes.

21                 CHAIRPERSON PINKETT: Thank you.

22                 All right, now, your testimony was

23  very brief and to the point and I don't want to

24  belabor the issue but I do have a couple of

25  questions I would like to ask you, if it is not

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

15

1  FINANCIAL INFORMATION SERVICES AGENCY

2  going to be too much.

3                 When you say you adjusted staff

4  managerial ratio, you lost one manager, is that what

5  you said?

6                 MR. TOWNSEND: Two managers.

7                 CHAIRPERSON PINKETT: Two?

8                 MR. GALUCCI: There were two

9  positions, at $50,000 a piece.

10                 CHAIRPERSON PINKETT: Well, the

11  adjustment meant simply that there were two people

12  who were told that they were no longer, their

13  services were no longer required.

14                 MR. TOWNSEND: No, no, these are

15  changes that are for the next fiscal year, they are

16  effective July.

17                 CHAIRPERSON PINKETT: So they are

18  still there, so this is a projection?

19                 MR. TOWNSEND: Right.

20                 CHAIRPERSON PINKETT: Now, those two,

21  are they going to retire.

22                 MR. TOWNSEND: We anticipate they will

23  be opened through attrition.

24                 CHAIRPERSON PINKETT: Pardon me? I

25  didn't hear that.

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

16

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 MR. TOWNSEND: The vacancies will be

3  created through attrition. Yes. Either someone will

4  retire or we will not fill the position.

5                 CHAIRPERSON PINKETT: In other words,

6  if they retire, when these two people leave, those

7  vacancies will not be filled?

8                 MR. TOWNSEND: That's correct.

9                 CHAIRPERSON PINKETT: That is what you

10  are saying.

11                 But are not being forced out, they

12  are not fired?

13                 MR. TOWNSEND: No.

14                 CHAIRPERSON PINKETT: But once they

15  go, that is it for those two positions.

16                 MR. TOWNSEND: That's correct.

17                 CHAIRPERSON PINKETT: It's as if they

18  never existed.

19                 Okay, so that is the downsizing in

20  terms of that particular area.

21                 Now, as of 12/31/98, the actual

22  agency headcount was only 223, which was well below

23  the budgeted level of 251. That means that according

24  to your budgeted level, and the staff that you

25  currently have; what is the number that is on staff

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

17

1  FINANCIAL INFORMATION SERVICES AGENCY

2  now?

3                 MR. GALUCCI: Two-sixteen.

4                 CHAIRPERSON PINKETT: Two-sixteen.

5                 The agency then has money to play

6  with because those staff members are no longer

7  there. They are no longer paying for them, the

8  budget, and the perks that went with them, the

9  pension, the welfare fund, all of that disappeared

10  with those staff members. Why is the agency so far

11  below that budgeted headcount? Why did those people

12  leave?

13                 MR. TOWNSEND:  Well, we currently

14  have ten commitments at OMB now to hire ten

15  positions, and we have after that 26 remaining

16  vacancies which we are continually trying to fill.

17                 CHAIRPERSON PINKETT: Okay, what are

18  the ten positions that you can hire?

19                 MR. TOWNSEND: The ten commitments?

20  They are across the board. They are technical

21  positions, they are administrative positions, they

22  are training positions.

23                 CHAIRPERSON PINKETT: All right.

24                 How were the positions filled before?

25                 How were those positions filled

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

18

1  FINANCIAL INFORMATION SERVICES AGENCY

2  before? How did the people who held those positions

3  get those jobs?

4                 MR. TOWNSEND: Well, we look within

5  the City first to hire our positions and we look

6  outside the City. There is some recruitment effort.

7                 CHAIRPERSON PINKETT: Before you did

8  that, were they managerial positions or were they

9  staff positions?

10                 MR. GALUCCI: It's a mix.

11                 CHAIRPERSON PINKETT: A mix.

12                 MR. TOWNSEND: There is a mix right.

13                 CHAIRPERSON PINKETT: Let's start with

14  staff positions. How did the staff people get the

15  jobs?

16                 MR. TOWNSEND: Normally we go through

17  the civil service regulations.

18                 CHAIRPERSON PINKETT: Oh, civil

19  service. Then what titles were those?

20                 MR. TOWNSEND: Some of the titles have

21  been computer associate tech support, operations --

22                 CHAIRPERSON PINKETT: Wait, wait,

23  wait. Don't go so fast.

24                 Computer?

25                 MR. TOWNSEND: Associate tech support.

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

19

1  FINANCIAL INFORMATION SERVICES AGENCY

2  Computer associate operations. Computer specialists

3  and computer associates for software. Training

4  specialists.

5                 MR. GALUCCI: I have a complete

6  breakdown.

7                 CHAIRPERSON PINKETT: Okay. You will

8  send that?

9                 MR. TOWNSEND: Yes, we can send that.

10                 CHAIRPERSON PINKETT: And what was the

11  salaries of those jobs, approximately?

12                 MR. TOWNSEND: Probably anywhere from

13  a low of $25,000 to a high of near $80,000.

14                 CHAIRPERSON PINKETT: Now, the people

15  who will be coming back in, what will be their

16  title?

17                 MR. TOWNSEND: Normally they will just

18  replace in the same titles that we lost people in.

19                 CHAIRPERSON PINKETT: What will be

20  their salaries?

21                 MR. GALUCCI: The minimum of the civil

22  service requirement for those titles.

23                 CHAIRPERSON PINKETT: What is the

24  minimum? You are educating me now.

25                 MR. GALUCCI: They depend on each

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

20

1  FINANCIAL INFORMATION SERVICES AGENCY

2  title. Each title is specific, has a specific range.

3                 CHAIRPERSON PINKETT: Give me computer

4  services operations.

5                 MR. TOWNSEND: Just a second, I can

6  give you that.

7                 Computer specialist in the software

8  level, the minimum for that title is $59,655.

9                 CHAIRPERSON PINKETT: All right.

10                 Now, what is the lowest salaried

11  employee?

12                 MR. TOWNSEND: Within the agency?

13                 CHAIRPERSON PINKETT: Yes, of those

14  that you can hire.

15                 MR. TOWNSEND: 33,902, and that is a

16  computer programmer analyst.

17                 CHAIRPERSON PINKETT: Okay.

18                 Now, those are by civil service

19  exams?

20                 MR. TOWNSEND: Yes.

21                 MR. GALUCCI: Most of them, yes.

22                 CHAIRPERSON PINKETT: They are?

23                 MR. TOWNSEND: Yes.

24                 CHAIRPERSON PINKETT: Okay, is an exam

25  about to be given for those positions?

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

21

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 MR. GALUCCI: I don't know the current

3  status, whether there is a list right now, or if

4  there is a pending exam.

5                 MR. TOWNSEND: There was a survey that

6  just came out requesting agencies to --

7                 CHAIRPERSON PINKETT: To appoint from

8  the list.

9                 MR. TOWNSEND: And to put in your

10  needs for titles so that DCAS could actually do

11  lists --

12                 CHAIRPERSON PINKETT: Then you are

13  going to go to the list first?

14                 MR. TOWNSEND: Yes.

15                 CHAIRPERSON PINKETT: That way you

16  will get people from within the City, right?

17                 Mr. TOWNSEND: That is the first

18  attempt, yes.

19                 CHAIRPERSON PINKETT: Okay.

20                 And then the other level, the

21  managerial employees, we all know that no matter

22  what we say, management can hire whom ever they

23  want, right?

24                 MR. GALUCCI: That has not been our

25  experience.

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

22

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 MR. TOWNSEND: There is generally not

3  a list for managerial titles that often.

4                 CHAIRPERSON PINKETT: That is what I

5  am saying.

6                 MR. TOWNSEND: Correct.

7                 CHAIRPERSON PINKETT: Management can

8  hire who they want. How did you get the job?

9                 MR. TOWNSEND: I worked for a vendor

10  many, many years ago. So I worked for, the City was

11  my account, and they recruited me.

12                 MR. PASQUALE: I have been working for

13  the City about 22 years.  I got a job, I used to

14  work for Citicorps.

15                 CHAIRPERSON PINKETT: Okay.

16                 MR. GALUCCI: I came from Transit

17  Authority.

18                 CHAIRPERSON PINKETT: So you took a

19  test.

20                 MR. GALUCCI: Actually it wasn't a

21  test, it was just a civil service, a vacancy

22  posting.

23                 CHAIRPERSON PINKETT: So you are a

24  provision.

25                 COUNCIL MEMBER ERISTOFF: Madame

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

23

1  FINANCIAL INFORMATION SERVICES AGENCY

2  Chair, I just want to point out that each of these

3  gentleman could probably command a salary of maybe

4  three times in the private sector.

5                 CHAIRPERSON PINKETT: Pardon me?

6                 COUNCIL MEMBER ERISTOFF: In fact, we

7  should be thankful to these gentlemen for agreeing

8  to sit in the chair over there.

9                 CHAIRPERSON PINKETT: We are seeking

10  information, we are not determining thankfulness or

11  gratefulness or ungratefulness. We are seeking

12  information.

13                 So, then you are going to hire ten

14  now you said?

15                 MR. GALUCCI: Ten commitments right

16  now.

17                 CHAIRPERSON PINKETT: And the 16

18  later, would they be in the same category?

19                 MR. TOWNSEND: Yes.

20                 CHAIRPERSON PINKETT: All right. That

21  sounds interesting.

22                 Now, how has the staffing shortage

23  affected agency performance? If you are short that

24  many people, how does it affect the performance of

25  an agency?

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

24

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 MR. TOWNSEND: What we have done

3  during these periods of shortages, we use

4  consultants to fill the positions on a temporary

5  basis.

6                 CHAIRPERSON PINKETT: On a temporary

7  basis you do. So that means that you have to get

8  other people to cover?

9                 MR. TOWNSEND: Yes, that's it.

10                 CHAIRPERSON PINKETT: Are those per

11  diems, or just the people who have to work overtime?

12                 MR. TOWNSEND: They are usually, we

13  have done an RFP, we have a consultant contract, and

14  then we hire people within the terms of that

15  contract.

16                 CHAIRPERSON PINKETT: So that

17  consulting contract would have to go through, let's

18  see, through the regular City process for the

19  contract?

20                 MR. TOWNSEND: Yes.

21                 CHAIRPERSON PINKETT: But you don't

22  know what the plans are currently to fill the

23  positions now, you just know that the vacancies

24  exist.

25                 MR. TOWNSEND: We have been trying

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

25

1  FINANCIAL INFORMATION SERVICES AGENCY

2  very hard to fill the positions for the long term.

3  In the short term we have a lot of Y2K projects,

4  which filling those positions with temporary people

5  is probably more beneficial, they won't be here for

6  that long.

7                 CHAIRPERSON PINKETT: Now, temporary

8  people, aside from the fact that they have no vested

9  interest and that they cannot say this is my job for

10  any long-term period; do they get the same rights,

11  benefits as the regular workers?

12                 MR. TOWNSEND: No, they don't.

13                 CHAIRPERSON PINKETT: Do they have

14  health insurance?

15                 MR. TOWNSEND: No.

16                 CHAIRPERSON PINKETT: Do they get

17  annual leave?

18                 MR. TOWNSEND: No.

19                 CHAIRPERSON PINKETT: Do they get any

20  of the same benefits that the regular workers get?

21                 MR. TOWNSEND: They pretty much get

22  nothing.

23                 They work on an hourly basis.

24                 CHAIRPERSON PINKETT: And the hourly

25  rate is?

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

26

1  FINANCIAL INFORMATION SERVICES AGENCY

2                 MR. TOWNSEND: It is high enough to

3  cover those issues.

4                 CHAIRPERSON PINKETT: Okay.

5                 All right. Thank you so very much.

6                 MR. TOWNSEND: Thank you very much.

7                 CHAIRPERSON PINKETT: Okay.

8                 Excuse me.

9                 MR. TOWNSEND: Yes.

10                 CHAIRPERSON PINKETT: Community

11  boards, you are aware of their existence I know.

12                 MR. TOWNSEND: Yes.

13                 CHAIRPERSON PINKETT: I understand

14  that in Manhattan, of the 12 boards, only three of

15  them have their own computers. How then do they get

16  their business taken care of? Do they come to you?

17  What do they do?

18                 MR. TOWNSEND: I have been talking to

19  people at OMB. The initial plan was for the three

20  community boards that used to have IFMS equipment to

21  get equipment through the FMS contract. I believe

22  the revised plan is to go back to the other

23  community boards on a board-by-board basis and put

24  the equipment in.

25                 CHAIRPERSON PINKETT: So originally

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

27

1  FINANCIAL INFORMATION SERVICES AGENCY

2  each board was supposed to have their own contract,

3  have their own computer?

4                 MR. TOWNSEND: Initially the

5  information we had was to put new equipment into the

6  community boards that used to have IFMS equipment,

7  which was a limited number of them.

8                 Subsequent to that it has come out

9  that the community boards, more of them want

10  equipment so they have been added to the list to

11  look at them.

12                 CHAIRPERSON PINKETT: Have you any

13  idea as to when that will happen? Looking at the

14  list is one thing, putting the equipment in place is

15  another. Do you have any idea as to time?

16                 MR. TOWNSEND: Right now there are --

17  the last time I looked at the report, which was

18  about, it was dated as of a week ago, we were in

19  something like 59 agencies out of a list of 78 we

20  were using. We would add these community boards

21  probably to the end of that list, and hopefully get

22  there by May or June.

23                 CHAIRPERSON PINKETT: Of this year?

24                 MR. TOWNSEND: If we are lucky, yes.

25                 CHAIRPERSON PINKETT: Well, is there a

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

28

1  FINANCIAL INFORMATION SERVICES AGENCY

2  possibility -- I know with the new hires it makes it

3  difficult, is there any possibility that that could

4  be a definite for May or June? Because I would think

5  that is quick, given the number of boards that you

6  must cover and all of the other things you have to

7  do, the other responsibilities.

8                 MR. TOWNSEND: Yes, I think what we

9  would like to do is at least have a meeting and make

10  a presence in that time frame, and depending on what

11  the survey results --

12                 CHAIRPERSON PINKETT: Meeting with

13  those community boards.

14                 MR. TOWNSEND: Yes.

15                 CHAIRPERSON PINKETT: So, what we will

16  try to do is get the names of the boards and forward

17  that information to you, or make sure that you at

18  least contact them.

19                 MR. TOWNSEND: That would be good.

20                 CHAIRPERSON PINKETT: Okay. So, why

21  don't you put your name, your information on this

22  for me and we will see to it that they get that

23  information today, plus your telephone number.

24                 MR. TOWNSEND: That's fine.

25                 CHAIRPERSON PINKETT: Before you

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

29

1  FINANCIAL INFORMATION SERVICES AGENCY

2  leave, if you will come up and speak to Jay

3  Damashek.

4                 MR. TOWNSEND: I will.

5                 CHAIRPERSON PINKETT: Thank you so

6  very much.

7                 MR. TOWNSEND: Thank you.

8                 CHAIRPERSON PINKETT: Thank you,

9  again.

10                 (Hearing concluded at 3:41 p.m.)

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

30

1

2              CERTIFICATION

3

4

5     STATE OF NEW YORK   )

6     COUNTY OF NEW YORK  )

7

8

9                 I, CINDY MILLELOT, a Certified

10  Shorthand Reporter and Notary Public in and for the

11  State of New York, do hereby certify that the

12  foregoing is a true and accurate transcript of the

13  within proceeding.

14                 I further certify that I am not

15  related to any of the parties to this action by

16  blood or marriage, and that I am in no way

17  interested in the outcome of this matter.

18                 IN WITNESS WHEREOF, I have hereunto

19  set my hand this 8th day of March 1999.

20

21

22

23

24

---------------------

25                          CINDY MILLELOT, CSR.

Legal-Ease Court Reporting Services, Inc. (800) 756-3410

31

1

2             C E R T I F I C A T I O N

3

4

5

6

7

8

9            I, CINDY MILLELOT, a Certified Shorthand

10  Reporter and a Notary Public in and for the State of

11  New York, do hereby certify the aforesaid to be a

12  true and accurate copy of the transcription of the

13  audio tapes of this hearing.

14

15

16

17

18

19

20

21

22

23

24                 -----------------------

CINDY MILLELOT, CSR.

25

Legal-Ease Court Reporting Services, Inc. (800) 756-3410