Fiscal 2009 Preliminary Capital Budget Report


Agency Overview

[image: image1.wmf]0

200

400

600

800

FY03

FY04

FY05

FY06

FY07

DEPARTMENT OF PARKS & RECREATION

 

Appropriations vs. Actual & Planned Commitments

Appropriations

Actual

Plan

The Department of Parks and Recreation (DPR) maintains and operates one of the oldest and largest municipal park systems in the country.  With an area covering over 28,600 acres of developed, natural, and underdeveloped parkland, DPR has responsibility for overseeing approximately 13.7 percent of the city's land mass and 33 percent of its waterfront.  DPR’s mission is to ensure that the recreational needs of New York City residents are adequately met by having facilities that are clean, safe, and attractive.

Properties falling under the Department's purview are extensive; in all there are 1,550 individual properties.  Among its many facilities are five regional parks, 230 major and large parks (over five acres), 427 neighbor​hood parks and playgrounds and 264 additional playgrounds located within the larger parks.  Additionally, the DPR oversees 269 jointly-operated (with the school system) play​grounds.  Also falling under DPR's management domain are 800 malls, squares and triangles; 35 indoor recreation centers; ten indoor pools; 13 golf courses; six ice rinks; 614 ballfields; 14 miles of beaches; 7.5 miles of boardwalks; 551 tennis courts; 25 running tracks; and four major stadia.  The DPR also has responsibility for maintaining approximately 2.6 million street and park trees and 19 historic houses.

Capital Budget Summary
The January 2008 Capital Commitment Plan includes $2.88 billion in Fiscals 2008-2011 for the Parks Department (including City and Non-City funds).  This represents 5.5 percent of the City’s total $52.5 billion January Plan for Fiscals 2008-2011.  The agency's January Commitment Plan for Fiscals 2008 - 2011 is 12.5 percent greater than the $2.56 billion scheduled in the September Commitment Plan, an increase of $320
million.  

Over the past five years the Department of Parks and Recreation has only committed an average of 50.2 percent of its annual capital plan.  Therefore, it is assumed that a large portion of the agency's Fiscal 2008 capital plan will be rolled into Fiscal 2009 thus greatly increasing the size of the Fiscal 2009-2012 capital plan.  Since adoption last June, the Capital Commitment Plan for Fiscal 2008 has decreased from $1.32 billion to $1.27 billion, a reduction of $48.8 million or 3.7 percent.

Currently the Parks Department’s appropriations total $1.26 billion in city-funds for Fiscal 2008.  These appropriations are to be used to finance the agency’s $847.5 million city-funded Fiscal 2008 capital commitment program.  The agency has over 48 percent more funding than it needs to meet its entire capital commitment program for the current fiscal year.

The Department of Parks & Recreation's capital commitments for the last five years are shown below:

	FIVE YEAR HISTORY – CAPITAL BUDGET

($ in millions)



	
	FY03
	FY04
	FY05
	FY06
	FY07

	CITY
	222
	115
	211
	279
	487

	NON-CITY
	4
	25
	14
	17
	12

	TOTAL
	226
	140
	225
	296
	499


The Adopted Four-Year Capital Plan is shown below:

	ADOPTED CAPITAL BUDGET – SEPTEMBER 2007
($ in millions)



	
	FY08
	FY09
	FY10
	FY11
	FY’s 08-11

	CITY
	1,117.0
	514.9
	571.7
	118.5
	2,322.1

	NON-CITY
	199.1
	26.9
	3.2
	8.8
	238.0

	TOTAL
	1,316.1
	541.8
	574.9
	127.3
	2,560.1


The Preliminary Four-Year Capital Plan is shown below:

	PRELIMINARY CAPITAL PLAN – JANUARY 2008
($ in millions)



	
	FY08
	FY09
	FY10
	FY11
	FY’s 08-11

	CITY
	1,042.6
	692.4
	617.3
	269.0
	2,621.2

	NON-CITY
	224.6
	26.9
	3.2
	8.7
	263.5

	TOTAL
	1,267.2
	719.3
	620.5
	277.7
	2,884.7


PRELIMINARY BUDGET ISSUES:
· [image: image2.wmf]0

500

1,000

1,500

2,000

2,500

3,000

Millions

SEP 2007

JAN 2008

DEPARTMENT OF PARKS & RECREATION

September 2007 vs. January 2008

CAPITAL COMMITMENT PLANS

In 1998 the Parks Department announced plans for the development of a world-class golf course in the Ferry Point area of the Bronx.  The city granted the developer, Ferry Point Partners, a 35-year lease in exchange for financing the $22 million project.  In addition to the course, which was originally scheduled to open in 2001, plans for the 222-acre site called for a driving range, a clubhouse, two playgrounds, a banquet hall and a restaurant overlooking the East River.  The original plan also included the construction of a waterfront esplanade for public access.  In December 2006, after years of project delay, the Parks Department announced it was ending the contract, because it claimed the terms of the agreement were not being fulfilled.  As part of the original contract the city was required to reimburse Ferry Point Partners $7.2 million for remediation costs of the site.  

On January 11, 2008, Mayor Bloomberg announced that the City would finance the construction of the golf course.   The Parks Department’s Preliminary Capital Plan includes an additional $64 million ($19.9 million in Fiscal 2008 and $44.1 million in Fiscal 2009) for the construction of a golf course at Ferry Point.

In 2007, the Parks Department’s Preliminary Capital Plan included a new allocation of $51.1 million for Ferry Point Waterfront Park.  In the current Preliminary Plan the amount for the Waterfront Park has been reduced to $39 million.  These funds are to be used for the creation of a new waterfront park and an adjoining community park on the property adjacent to the potential golf course.  A portion of the funds will be used for remediation of the site for use as a public space. 
· In May 2005, the City Council adopted the Greenpoint / Williamsburg rezoning plan.  The re-zoning will ultimately create over 50 acres of new parkland on the East River in Brooklyn.  As a result of the rezoning over $103 million was put in the Parks Department’s commitment plan for the future creation of this new parkland.  At that time the program for the use of these funds was not defined.  The Parks Department’s Fiscal 2009 Preliminary Capital Plan includes a breakout of these original funds.  The original $103 million has now increased to a total of $183.5 million in the current plan.  The program now includes $41.7 million for the Bayside acquisition and $60.6 million for the design and construction of the Bayside site, $28.7 million for the acquisition of the Levine site and $33.2 million for design and construction at the Levine site , $13.3 million for the acquisition of 50 Kent Ave. and $5.8 million for the design and construction of the 50 Kent Ave. site.  
· The Preliminary Capital Plan includes $251.1 million for the improvements in the area of the new Yankee Stadium in the Parks Department’s budget.  This is an increase of $44.1 million over the planned amount in the Fiscal 2008 Adopted Capital Budget and $78.3 million more than the planned amount in the Fiscal 2007 Adopted Capital Budget.  Management of the $51.8 million of these capital project were  transferred to the Economic Development Corporation (EDC), with the Parks Department retaining management of such items as tree planting, construction of community parks, and the remediation of and development of a waterfront park.  The capital cost increases are the result of more accurate cost estimates, as the project scope has become better defined.  
· The Parks Department’s Fiscal 2009 Preliminary Capital Plan includes $9.8 million in new commitments ($5.3 million in Fiscal 2009 and $4.5 million in Fiscal 2010) for the construction of parkland as part of the Gateway Estates Phase II redevelopment in the Fresh Creek Urban Renewal Area located in the Spring Creek section of Brooklyn.
· The Preliminary Capital Plan includes $25 million ($6.25 million in Fiscal 2008 and $18.75 million in Fiscal 2009) for the construction of the Olmstead Center in Queens.
� EMBED MSGraph.Chart.8 \s ���





� EMBED MSGraph.Chart.8 \s ���











Department of Parks & Recreation

1

[image: image3.wmf]0

500

1,000

1,500

2,000

2,500

3,000

Millions

SEP 2007

JAN 2008

DEPARTMENT OF PARKS & RECREATION

September 2007 vs. January 2008

CAPITAL COMMITMENT PLANS

[image: image4.wmf]0

200

400

600

800

FY03

FY04

FY05

FY06

FY07

DEPARTMENT OF PARKS & RECREATION

 

Appropriations vs. Actual & Planned Commitments

Appropriations

Actual

Plan

_1265453795

_1263124834

