Staff: Committee on Finance

Rebecca Chasan, Senior Counsel

Stephanie Ruiz, Assistant Counsel

Kaitlyn O'Hagan, Senior Financial Analyst

###### THE NEW YORK CITY COUNCIL

LATONIA MCKINNEY, DIRECTOR, FINANCE DIVISION

##### COMMITTEE ON FINANCE

##### HON. DANIEL DROMM, CHAIR

##### subCOMMITTEE ON capital budget

##### HON. vanessa gibson, CHAIR

##### February 12, 2019

INT. NO. 32:	By Council Members Cohen, Brannan, Levine, Richards, Cabrera, Ampry-Samuel, Holden, Yeger and Borelli

TITLE:	A Local Law to amend the New York city charter, in relation to electronic notification of capital project delays and cost changes

ADMINISTRATIVE CODE:	Amends §219 of the New York city charter

INT. NO. 113:	By Council Members Lander, Brannan, Rosenthal, Gibson, Kallos, Reynoso, Powers, Van Bramer, Ayala, Menchaca, Rose, Perkins, Rivera, Richards, Levin, Williams, Ampry-Samuel, Holden, Chin, Levine, Constantinides, Adams, Cumbo, Koo, Moya, Treyger, Grodenchik, Yeger, Deutsch, Cohen, Cabrera, Barron, Espinal, Jr., Maisel, and Ulrich

TITLE:	A Local Law to amend the administrative code of the city of New York, in relation to the creation of a database to track citywide capital projects

ADMINISTRATIVE CODE:	Adds §5-108 of the Administrative Code

- Introduction

On February 12, 2019, the Committee on Finance, chaired by Council Member Daniel Dromm, and the Subcommittee of Capital Budget, chaired by Vanessa Gibson will hold a joint hearing on two pieces of legislation. The first is Int. No. 32, sponsored by Council Member Cohen,..Title a local law to amend the New York city charter, in relation to electronic notification of capital project delays and cost changes. The second is Int. No. 113, sponsored by Council Member Lander, a local law to amend the administrative code of the city of New York, in relation to the creation of a database to track citywide capital projects. This is the first hearing on both pieces of legislation. Those invited to testify include representatives from the New York City Mayor’s Office of Operations, other representatives from the Administration, and members of the public.

- Background

Over the past decade, the City’s spending on capital projects has averaged about $9 billion in annual commitments. The Capital Budget covers large long‑term investments in facilities and infrastructure, or capital projects, which involve “the construction, reconstruction, acquisition or installation of a physical public betterment or improvement” with a value of $35,000 or more, and a “useful life” of at least five years. Physical public improvements consist of, but are not limited to, streets, parks, bridges, tunnels, sewers, housing, etc.

In November of every even-numbered year, the Mayor’s Office of Management and Budget (“OMB”) and the Department of City Planning (“DCP”) are required to jointly prepare a draft Ten-Year Capital Strategy (“Capital Strategy”) which provides the long-range goals and guiding principles for the management of the City’s capital assets for the next ten years. The document must include the anticipated sources of financing for identified projects, and outline the implications of the strategy, including any possible economic, social, and environmental effects. After a public hearing is held and a report by the City Planning Commission is provided, the final version of the Capital Strategy must be released with the Executive Budget in odd-numbered years.

By January 16 of each year, the Mayor must submit a Preliminary Capital Budget to the Council, and by April 26 of each year an Executive Capital Budget. The Capital Budget proposes funding for capital projects for the upcoming fiscal year, and estimates the amounts needed in each of the three succeeding fiscal years in such categories. The final Capital Budget  is adopted by the Council. Spending for individual capital projects may not exceed the amount appropriated in the Adopted Capital Budget, and funds that are not allocated in the fiscal year in which they are appropriated are usually re-appropriated in the subsequent Capital Budget.

In addition to the Capital Budget, the Capital Commitment Plan (“Commitment Plan”), is issued three times each fiscal year. The Commitment Plan lays out the anticipated implementation schedule for the current fiscal year and for the subsequent three years. The first Commitment Plan is published within 90 days of the adoption of the Capital Budget.  Updated Commitment Plans are issued with the Preliminary and Executive budget proposals, in January and April thereafter. The Commitment Plans are intended, in part, to provide a report of the progress of the City’s capital projects, including schedules and clear explanations of any delays for particular prospects and summary information on each agency's record on such matters.

- Mechanisms for Tracking Capital Projects

  - Existing Report and Online Tracking Tools

The New York City Charter (“City Charter”) requires the Administration to provide to the Council certain information on capital projects enabling the Council to assess the appropriateness of proposed projects, evaluate the projects in comparison to other similar projects, and monitor their progress. The SCA, for instance, is required to provide quarterly reports on all school capital projects in-progress. The report includes, for each project, the managing agency, planned and actual start and end times of each phase (scope; design; construction; and construction management, furniture, and equipment), and the budget and actual spending for each phase of the project. The report also provides explanations for projects in which the final cost estimate exceeds the project budget by ten percent or more, and provides an explanation for those projects in which the current phase completion date exceeds the planned completion date by 60 days or more. The report identifies the organization responsible for managing the project, and provides the relevant data points for that project.

In 2013, the City launched the NYC Capital Projects Dashboard (“Dashboard”), which provides a snapshot view of the City’s public building, infrastructure and information technology projects with budgets of $25 million or more. The Dashboard, which is maintained by the Mayor’s Office of Operations, was established with the intent of centralizing reporting of capital projects across city agencies, using standardized metrics, and facilitating project management transparency and accountability. The Dashboard provides various different data points on active capital projects, which includes: the lead/managing agency; the client agency; the phase of the project for the reporting period (phases are defined as the “design” phase, the “construction procurement” phase, and the “construction” phase); the project’s budget forecast; and the start and completion date of the project. The Dashboard also provides the history of capital projects, which includes budget changes, defined as the number of dollars the project is over or under budget since the last reporting period, and schedule changes, defined as the number of months the project is ahead or behind schedule since the last reporting period.

In addition to the Dashboard, the City has other resources it uses to track capital projects. The NYC Parks Capital Projects Dashboard, for instance, is a dashboard maintained by the New York City Department of Parks and Recreation (“DPR”), which tracks all active capital projects throughout the city, ranging from improvements to parks, playgrounds, and greenways, to renovations of ball fields and recreational facilities, to resiliency efforts for beaches and boardwalks. Aside from providing the status of all active DPR capital projects, the tracker also provides a listing of proposed project sites, partner projects and completed projects by borough and citywide.

Another resource made publicly available by the City on capital assets is the NYC Facilities Explorer, which is an interactive dataset maintained by the New York City Department of City Planning (“DCP”), of existing public and private facilities and program sites throughout the City. The database aggregates information on facilities and program sites by neighborhood, and that are owned, operated, funded, licensed, or certified by a City, State, or Federal agency. These facilities and programs are divided into seven domains, which include: Health and Human Services; Education, Child Welfare, and Youth; Parks, Gardens, and Historical Sites; Libraries and Cultural Programs; Public Safety, Emergency Services, and Administration of Justice; Core Infrastructure and Transportation; and Administration of Government. Within each of these domains, each record is further categorized into a set of facility groups, subgroups, and types.

According to DCP, this database and its interactive map builds on its Selected Facilities and Program Sites Database, and includes various product improvements, such as more facility types, improved data quality, and a restructured the database for easier use.

Other mechanisms used to report on capital projects related to certain initiatives, or particular agencies, such as the aforementioned SCA Quarterly Report and Parks Capital Project Tracker, include: the New York City’s Police Department’s Quarterly Report on Capital Projects, which tracks projects funded by the City Council; the Sandy Funding Tracker, a database that tracks the expenditures of funds, including on capital projects, provided in connection with the recovery efforts of Hurricane Sandy; and the Zoning Commitments Tracker, which lists written commitments made by the Mayor to the Council or a Council member in connection with applications submitted through the Uniform Land Use Review Procedure, including capital projects.

  - Notification Requirements

Although the City Charter mandates the Mayor to require each agency to prepare and submit periodic reports regarding the progress of its capital projects, there is currently no mechanism for City agencies to provide electronic notification of capital project cost changes and delays.

Few agencies are required to provide notice on changes to capital projects they manage. As mentioned above, the SCA is required to provide notice on school capital projects under the jurisdiction of all City agencies. DPR is also required to provide notice on its capital projects as well by notifying Council Members (who allocated funding to a capital project) within 30 days whenever a change order is implemented that has a value greater than 10 percent of an original contract value greater than $500,000.

Lastly, the Mayor’s Office of Contracts Services, on behalf of the Mayor, is required to track certain cost increases in construction and service contracts with a value of $10 million or more that are associated with projects in the capital budget, and notify the Council on such contracts on a quarterly basis.

- Inefficiencies of the Current Tracking Mechanisms

Although the Dashboard and other tracking mechanisms were designed to capture capital projects, a more comprehensive, centralized tracking system is still needed. The Dashboard is limited in that it only captures certain information on capital projects with a budget of above $25 million. Currently, there are approximately 287 active capital projects listed on the Dashboard. This represents only a subset of the tens of thousands of funded capital projects citywide.  Additionally, the interactive map provided on the NYC Facilities Explorer needs to be enhanced to address integrity issues with the data source, and account for missing and/or duplicate records for facilities and inconsistencies of facility site locations.

It is because of the above-mentioned reasons in which a centralized tracking system is needed to capture the full universe of capital projects, with data and records from all city agencies with qualifying capital projects, irrelevant of contract value, while providing an interactive map that accurately depicts capital projects citywide.

- Creating Effective and Efficient Management Tools for Capital Projects

The Council is aware that city agencies utilize a system known as the Financial Management System (“FMS”) to control spending and track what is owed. The system is capable, among other things, of providing certain information on capital projects, such as the total forecast and plan amount for the years of the commitment plan; actual commitments and liquidations with dates and amounts; and project start and end date, duration, location, and description. The Council is also aware that the City creates a detailed, multi-volume report, known as the Capital Project Detail Data report, to track capital project status and present information on cost, budget, scope, and milestones, and, where applicable, the community board in which the project was located. These are some of the existing resources that can be used to create a centralized tracking system for all capital projects citywide.

The two pieces of legislation being considered today would take a step towards improving the current capital project process, and utilizing existing City resources in providing an efficient, centralized system that tracks all pending capital projects citywide. The database and interactive map would allow residents to view pending projects occurring in their neighborhoods, and potentially hold managing agencies accountable to pre-established projects schedules and subsequent delays. The legislation would also allow for increased construction-related data analyses for revealing gaps in the process, and innovating change in the current policies and practices on both an agency and citywide level. Finally, the proposed legislation would provide more frequent and targeted notice to relevant stakeholders of issues with capital projects of all City agencies.

- Analysis of Int. 32

Section 1 of Int. 32 would require that each City agency must provide each affected Council Member, Borough President, or Community Board with an electronic notification within 30 days of any of the following events with respect to City capital projects:

- any projected or actual delay of 60 days or more; and

- any projected or actual change of ten percent or more of the total estimated cost.

Such notification must include a clear explanation of the reasons for any projected or actually change in cost or delay.

Section 2 of Int. 32 would require that such local law would take effect immediately.

- Analysis of Int. 113

Section 1 of Int. 113 would require the City to establish and maintain a public online searchable and interactive database containing information about pending capital projects by the City. The data in the database must be searchable by project name, borough, managing agency, and budget agency and must include for each project:

- the name of the project;

- the borough where the project is located;

- the current project phase;

- information about the project schedule, including estimated, actual, and variance information, where applicable; and

- information about project cost, including estimated, actual, and variance information, where applicable.

In addition, Int. 113 would require that aggregated data about all pending capital projects citywide be included on the website, including, but not limited to:

- the total number and percentage of projects ahead and behind schedule;

- the total number and percentage of projects above and below cost; and

- the total number and percentage of projects in each project phase.

The database required by Int. 113 would have to be updated on a monthly basis and must include an interactive map indicating the location of all the capital projects listed in the database.

Section 2 of Int. 113 would require that such local law would take effect 30 days after it becomes law.

Int. No. 32

By Council Members Cohen, Brannan, Levine, Richards, Cabrera, Ampry-Samuel, Holden, Yeger and Borelli

..Title

A Local Law to amend the New York city charter, in relation to electronic notification of capital project delays and cost changes

..Body

Be it enacted by the Council as follows:

Section 1. Section 219 of the New York city charter is amended to read as follows:

e. Each agency shall provide additional electronic notification to the affected council member, borough president and community board(s) within thirty days of learning of any of the following with respect to any capital project under its jurisdiction: (1) any projected or actual delay of sixty days or more with respect to any phase of the project and (2) any projected or actual change of ten percent or more of the total estimated cost of the project. Such notification shall include the original and total estimated cost of the capital project, the projected or actual start and end date of each project phase, the total amount spent on the project as of the date of such notification, and a clear explanation of the reasons for any projected or actual change in cost or delay.

[e]f. Any capital project which results in the acquisition or construction of a capital asset which will be subject to the requirements of section eleven hundred ten-a shall contain a provision requiring a comprehensive manual setting forth the useful life of the asset and explaining the activities necessary to maintain the asset throughout such useful life.

[f]g. The mayor may issue directives and adopt rules and regulations in regard to the execution of capital projects, consistent with the requirements of subdivisions a, b, c [and], d and e of this section, which shall be binding upon all agencies.

§2. This local law takes effect immediately.

Int. No. 113

By Council Members Lander, Brannan, Rosenthal, Gibson, Kallos, Reynoso, Powers, Van Bramer, Ayala, Menchaca, Rose, Perkins, Rivera, Richards, Levin, Williams, Ampry-Samuel, Holden, Chin, Levine, Constantinides, Adams, Cumbo, Koo, Moya, Treyger, Grodenchik, Yeger, Deutsch, Cohen, Cabrera, Barron, Espinal, Jr., Maisel, and Ulrich

..Title

A Local Law to amend the administrative code of the city of New York, in relation to the creation of a database to track citywide capital projects

..Body

Be it enacted by the Council as follows:

Section 1. Chapter 1 of title 5 of the administrative code of the city of New York is amended by adding a new section 5-108 to read as follows:

§5-108. Reporting on capital projects. a. Definitions. As used in this section, the following terms have the following meanings:

Baseline completion date. The term “baseline completion date” means the original estimated substantial completion date at the start of the construction phase of the project or, where applicable, prior to the start of the design phase.

Baseline cost. The term “baseline cost” means the cost of a project as based on the original contract value and other project-related cost estimates.

Budget agency. The term “budget agency” means the agency from whose budget funds for the project’s costs have been appropriated.

Cost variance. The term “cost variance” means the difference between the baseline cost from the current forecast cost.

Design phase. The term “design phase” means the period of time between the approval of a scope of project for a capital project and the approval of the final design of a capital project pursuant to chapter 9 of the charter.

Construction phase. The term “construction phase” means the period of time between the commencement of the performance of work by the contractor as defined in the contract and when such work has reached substantial completion.

Construction procurement phase. The term “construction procurement phase” means the period of time when procurement activities are underway to prepare a construction bid and award a contract, ending on the date on which both the contract has been signed and the notice to proceed has been issued.

Managing agency. The term “managing agency” means the agency that is responsible for functions and operations related to the project.

Schedule variance. The term “schedule variance” means the difference between the baseline completion date and the current forecast completion date.

b. The city shall establish and maintain a public online searchable and interactive database on the city website that shall include information on all pending capital projects as set forth in this section. The data included in such database shall be available in a format that permits automated processing and shall be available without any registration requirement, license requirement or restrictions on their use, provided that the city may require a third party providing the public any data from such database, or any application utilizing such data, to explicitly identify the source and version of the data, and a description of any modifications made to such data. The data shall be searchable by project name, borough, managing agency, and budget agency.

c. Such database shall include for each pending capital project:

(1) the name of the project and borough where such project will be located;

(2) the managing agency and the budget agency;

(3) the current project phase, which for construction projects shall be either the design phase, the construction procurement phase, or the construction phase;

(4) information about the project schedule, including but not limited to the baseline completion date and the current forecast completion date, and if applicable, the actual schedule variance, the schedule variance as a percentage of the planned duration of the project, and an explanation of the schedule variance;

(5) information about the project cost, including but not limited to the baseline cost, the current forecast cost, the current dollar amount spent to date and the percentage of the total current forecast cost spent to date, and if applicable, the actual cost variance, the cost variance as a percentage of the baseline cost, and an explanation of the cost variance;

(6) any other information that the city may deem appropriate.

d. Such database shall also include data on the total number of pending citywide capital projects, disaggregated by the following:

(1) total number and percentage of projects ahead of and behind schedule based on the baseline completion date;

(2) total number and percentage of projects above cost and below cost based on the baseline cost;

(3) total number and percentage of projects currently in each project phase; and

(4) any other information that the city may deem appropriate.

e. Such database shall be updated on a monthly basis.

f.  The city shall provide an interactive map on such city website indicating the location of all projects listed in such database.

§2. This local law takes effect 30 days after it becomes law.

# Footnotes

See Report, New York City Independent Budget Office, A Guide to the Capital Budget (July 2018), available at https://ibo.nyc.ny.us/iboreports/capital-budget-guide-2018.pdf (last accessed on February 7, 2019).

See generally N.Y.C. Charter § 210

See id.

See N.Y.C. Charter § 228.

See N.Y.C. Charter § 215(b)(1).

See N.Y.C. Charter § 234.

See generally N.Y.C. Charter §§ 236 and 249.

See N.Y.C. Charter § 214(a) and (b).

See N.Y.C. Charter § 254.

See generally N.Y.C. Charter § 219.

See id.

See id.

See id.

See id.

See generally N.Y.C. Charter § 521(e)(f) and (g).

See Report, The New York City Bar Association, the Construction Law Committee, Improving New York City’s Design and Construction Processes and Practices, available at https://s3.amazonaws.com/documents.nycbar.org/files/2017149-NYCdesignPractices_FINAL_11.16.17.pdf (last accessed on February 5, 2019).

See id.

Mayor’s Office of Operations, NYC Capital Projects Dashboard, available at https://www1.nyc.gov/site/capitalprojects/index.page (last accessed on February 5, 2019).

See id.

New York City Department of Parks and Recreation, Capital Project Tracker, available at https://www.nycgovparks.org/planning-and-building/capital-project-tracker (last accessed on February 5, 2019).

New York City Department of City Planning, NYC Facilities Explorer, available at https://capitalplanning.nyc.gov/facilities (last accessed on February 5, 2019).

See id.

See id.

See id

See id.

L.L. 140/2013.

L.L.175/2016

See L.L. 23/2003

See N.Y.C. Admin. Code § 18-153.

See L.L. 18/2012

See NYC Capital Projects Dashboard, supra note 10; note that the data contained under the category “All Capital Projects” was current through August 2018 (last accessed on February 5, 2019).

See NYC Facilities Explorer, supra note 13.

See A Guide to the Capital Budget, supra note 1.