Fiscal 2008 Preliminary Capital Budget Report


Agency Overview

[image: image1.wmf]$20,321

$339

$4,497

$51,276

$378

$82,328

Capital Commitments by Program Area

FY08-FY11

Equipment

and

Computers

Federal, State

& Local

Mandates

Mechanical

Systems

Upgrade

Miscellaneous

Reconstructio

n

Security

Systems

New School

Construction

Programs Labeled in Order

Incorporated in 1961, the City University of New York (CUNY) is the largest municipal university system and the third largest public university system in the nation.  A 17-member Board of Trustees governs CUNY; the university is a conglomeration of senior colleges (ten), community colleges (six), a graduate center, and a technical college, a law school, an affiliated medical school and CUNY-sponsored Hunter Campus Schools.  Nearly 220,000 students are currently enrolled at the City University in credit-bearing courses.  In addition, approximately 230,000 individuals enroll each year in adult and continuing education programs.  While New York State assumes 100 percent responsibility for capital funding and operation of all senior colleges and the schools for advanced studies, the City of New York and the State of New York split the financial responsibility equally (50 percent each) for capital funding of the University’s six community colleges and Medgar Evers College.

The major elements of CUNY's Capital Program are health and safety concerns, facility preservation, increasing accessibility for persons with disabilities, acquisitions, rehabilitations and additions, new construction, asbestos removal, energy conservation, preservation of electrical/mechanical systems and the purchase and installation of computers and other equipment for instructional and administrative purposes.  The City now funds its share of the University’s large construction projects through its Capital Plan.  In the past, the City and the State funded these projects through the Dormitory Authority.  

Current Budget Summary
[image: image2.wmf]0

50

100

150

200

250

300

350

400

450

Millions

SEP 2006

JAN 2007

CITY UNIVERSITY OF NEW YORK

September 2006 vs. January 2007

CAPITAL COMMITMENT PLANS

The January 2007 Capital Commitment Plan includes $317.3 million in Fiscals 2007-2010 for the City University of New York (including City and Non-City funds).  This represents less than one percent of the City’s total $46.9 billion January Plan for Fiscals 2007-2010.  The agency's January Commitment Plan for Fiscals 2007 - 2010 is 20.7 percent less than the $400.3 million in the September Commitment Plan, a decrease of $82.9 million.  Some of the reductions are: 

· Fiterman Hall - $20.8 million was pushed outside the Four-Year Plan to Fiscal 2011.  Funding in the amount of $54.2 million remains in the Fiscal 2007-2010 Plan.

· Academic Building I at Medgar Evers College - $20.6 million was pushed outside the Four-Year Plan to Fiscal 2011.  Funding in the amount of $34.1 million remains in the Fiscal 2007-2010 Plan.

·  Emergency First Response Program - $10.6 million in Fiscal Year 2009 was pushed outside the Four-Year Plan to Fiscal 2011.  Only $98,000 remains in the Fiscal 2007-2010 Plan. 
Over the past five years CUNY has only committed an average of 18.3 percent of its annual capital plan.  Therefore, it is assumed that a large portion of the agency’s Fiscal 2007 capital plan will be rolled into Fiscal 2008 thus greatly increasing the size of the Fiscal 2008-2011 capital plan.  Since adoption last June, the Capital Commitment Plan for Fiscal 2007 has decreased from $267.9 million to $221.2 million, a reduction of $46.7 million or 17.4 percent.  The decrease in funding will be largely offset by an increase in Fiscal Year 2011 funding of $68.7 million.

The City University of New York's capital commitment history for the previous five years is shown below:

	FIVE YEAR HISTORY – CAPITAL BUDGET 

($ in millions)



	
	FY02
	FY03
	FY04
	FY05
	FY06

	CITY
	9
	14
	18
	20
	39

	NON-CITY
	1
	4
	1
	0
	1

	TOTAL
	10
	18
	19
	20
	40


The Adopted Four-Year Capital Plan is shown below:

	ADOPTED CAPITAL BUDGET – SEPTEMBER 2006

($ in millions)



	
	FY07
	FY08
	FY09
	FY10
	FY’s 07-10

	CITY
	267.9
	63.3
	44.6
	4.6
	380.4

	NON-CITY
	9.6
	3.8
	3.6
	2.9
	19.9

	TOTAL
	277.5
	67.1
	48.2
	7.5
	400.3


The Preliminary Four-Year Capital Plan is shown below:

	PRELIMINARY CAPITAL PLAN – JANUARY 2007

($ in millions)



	
	FY07
	FY08
	FY09
	FY10
	FY’s 07-10

	CITY
	221.2
	48.6
	33.7
	3.5
	307

	NON-CITY
	8.4
	1.2
	.4
	.3
	10.3

	TOTAL
	229.6
	49.8
	34.1
	3.8
	317.3


PRELIMINARY BUDGET ISSUES:
· [image: image3.wmf]0

50

100

150

200

250

300

FY02

FY03

FY04

FY05

FY06

CITY UNIVERSITY OF NEW YORK

 

Appropriations vs. Actual & Planned Commitments

Appropriations

Actual

Plan

The Fiscal 2007– 2010 Preliminary Capital Budget did not recommend any new funding for CUNY; however, the City Budget continues to include the multi-year capital improvement plan that was appropriated two years ago for the Community Colleges and Medgar Evers College.  The Plan provides a total of $326 million for the Community Colleges and Medgar Evers College.  Together, the City and State commitments provide a multi-year capital improvement plan totaling $600 million for Community Colleges and Medgar Evers College.  The re-appropriated multi-year capital budget for the Community Colleges and Medgar Evers College includes funding for:

· Ongoing CUNY-wide programs such as health, safety, and facilities preservation, Network Infrastructure/Information Systems upgrades, and projects to meet mandated EPA, ADA, and energy conservation policies;

· New Facilities: Medgar Evers College Academic I, Bronx CC North Instructional Building, Queensborough CC Holocaust Center and Instructional Building;

· Replacement of Fiterman Hall at BMCC;

· Infrastructure work at Bronx CC, Kingsborough CC, and Queensborough CC.

· Site acquisition at Hostos CC;

· Infrastructure and programmatic improvements at BMCC, Hostos CC and LaGuardia CC;

· Athletic Fields at Medgar Evers College;

· Minor rehabilitation projects for the Community Colleges and Medgar Evers College.

· The State Executive Budget recommended $356 million for the Fiscal 2004-2009 University Five-Year Capital Improvement Plan for the Community Colleges and Medgar Evers College that includes $315 million in re-appropriated funds from the 1998-2003 and 2003-2008 Five-Year Plans and a new $40.8 million appropriation.  This increase consists of:

· $20 million appropriation increase for the Replacement of Fiterman Hall at BMCC;

·  $11 million appropriation increase for Academic Building I at Medgar Evers College;  

· $9.8 million for health/safety projects, facilities preservation and utilities/mechanical upgrades across campuses.

· Medgar Evers has the unique and unenviable distinction of being the only four-year college at CUNY classified as a two-year college for capital budget purposes.  When the State Legislature returned Medgar Evers to four-year college status in 1994, it did not change its capital status as a community college.  That means that all capital spending is supposed to be shared by the City and the State.  The City has repeatedly requested that the State take over 100 percent of the capital costs of Medgar Evers.  This would equalize Medgar Evers with the other CUNY senior colleges that already receive 100 percent reimbursement of capital costs from the State.  The State Assembly has repeatedly introduced legislation to achieve this takeover but at this time no action has been taken.

� EMBED MSGraph.Chart.8 \s ���





� EMBED MSGraph.Chart.8 \s ���








� EMBED MSGraph.Chart.8 \s ���











City University of New York

5

[image: image4.wmf]0

50

100

150

200

250

300

350

400

450

Millions

SEP 2006

JAN 2007

CITY UNIVERSITY OF NEW YORK

September 2006 vs. January 2007

CAPITAL COMMITMENT PLANS

[image: image5.wmf]$20,321

$339

$4,497

$51,276

$378

$82,328

Capital Commitments by Program Area

FY08-FY11

Equipment

and

Computers

Federal, State

& Local

Mandates

Mechanical

Systems

Upgrade

Miscellaneous

Reconstructio

n

Security

Systems

New School

Construction

Programs Labeled in Order

[image: image6.wmf]0

50

100

150

200

250

300

FY02

FY03

FY04

FY05

FY06

CITY UNIVERSITY OF NEW YORK

 

Appropriations vs. Actual & Planned Commitments

Appropriations

Actual

Plan

_1231835877

_1234962369

_1231833400

